Title
IT Cluster Summary
Francesco Giacomini – INFN
JRA1 All-Hands
Nikhef, 20-22 February 2008

---
Outline
WMS and UI
CREAM
DGAS
BLAH
VOMS
Authorization

---
WMS
Short term target is to have the WMS available in production on SLC4
The (pre-) certification started with a version similar to the one now in production on SLC3
  - from the 3.1 branch
  - gridftp from VDT in place of our own patched version
Problems during testing at Imperial College and CERN
  - mainly due to timeouts querying the BDII
  - not seen (or not so evident) on SLC3
  - with 2 GB of RAM, caused overall system slowdown
Configuration tweaking mitigates the problems

---
WMS /2
Another development round
  - asynchronous LDAP purchasing
  - configurable VO-specific filter for BDII querying to reduce the ISM
  - anticipate some cleanup to save resources
  - improve the WM start-up (with recovery) and shutdown
  - use JobDir as WM input format
  - support for Short Deadline Jobs and new approach for MPI jobs
  - progress on ARC interoperability
  - fixed security hole related to a missing check on the host cert
  - improved failover mechanism on the UI and support for DNS alias
Waiting for the ETICS build...
4 GB of RAM as WMS requirement

---
WMS /3
Deep restructuring in HEAD on-going
  - manager largely rewritten
  - move to JobDir everywhere
    - waiting for the review of the persistency mechanisms
  - simplify organization of components (MM, WMProxy, UI, ...)
  - try to workaround the inefficiencies (space and time) of ClassAds
  - Python API to LB WS for job status
  - JSDL 1.0 Job Registration
  - Support for Delegation 2
    - automatic proxy delegation optimisation
    - still some compilation issues with new gridsite
  - logging recommendations not yet applied

---
CREAM
Last summer CREAM successfully passed the “CE acceptance tests”
  - submission via ICE
  - the TCG decided to increase the effort to make CREAM production-ready
Some issues about performance and scalability
  - e.g. proxy renewal
Major changes to address these problems
  - took more than expected, but being finalized
  - certification can then start
More details in Massimo's presentation

---
DGAS
INFN certification of v. 3.1.12 (ETICS-built) will start soon
  - mainly bug fixes, minor improvements
But DGAS will not be part of JRA1 in EGEE-III
  - best-effort maintenance in SA1
Major restructuring is advisable in order to make the software more maintainable
  - reduce complexity and functionality to the minimum
  - refine the regression test suite
  - simplify management and configuration
  - improve the database structure
INFN certification of new version planned for the beginning of the summer

---
BLAH
Scripts were restructured for easier porting and improved efficiency
  - porting notes at
    http://egee-jra1-wm.mi.infn.it/egee-jra1-wm/blah_porting_notes.txt
Support for Condor as a batch system was extended to cater to the async job status change notification requirement for CREAM:

---
BLAH /2
Support for the BLAH job registry is being added for LSF and PBS as well
  - quicker response to status queries
  - no need to install components outside of CE or with higher privilege than the user running BLAH
Scripts to perform performance and regression testing are being developed
BLAH keeps being distributed as part of Condor as well
  - changes need to be coordinated with Condor people

---
VOMS
Release 1.8 under certification
  - phase 1 of the GT independence plan
  - rewrite of the DB access code
  - bug fixes
Changes planned in the short term
  - system and regression test suite
Setup of a replica procedure also for Oracle-based VOMSes

---
VOMS-Admin
Version 2.0.8 in production
  - (almost) full rewrite of VOMS-Admin 1.2.x
  - migration from version 1.2 went well
    - only some configuration mishap
Version 2.5 foreseen before the end of the project
  - implementation of JSPG requirement
  - support for multiple user certificates

---
Authorization
INFN participates to the joint effort to think and implement a coherent authorization framework
  - implications on all the IT components