## Slide 1: Kilian Schwarz GSI Darmstadt
CRISP Topic Meeting
September 23, 2013
WP19 Status Report

## Slide 2: Storage Interfaces to Metropolitan Area System
task
  setup of high performance storage link within federated FAIR T0/T1 centre
work done
  design of a high performance LNET router cluster between Ethernet and Infiniband
  setup of high performance link between GSI and University of Frankfurt
  currently achieved speed between Frankfurt and GSI Lustre Cluster: 14 GB/s on 120 Gb link

## Slide 3: Storage Interfaces to Metropolitan Area System (II)
task
  setup of high performance storage link within federated FAIR T0/T1 centre
work started
  secure connection via certificates and high performance firewall
    status: functioning prototype
  GID/UID mapping of interconnected sites
  cross site accounting, monitoring, anomaly discovery

## Slide 4: Cloud Interfaces to existing environments
still in evaluation and testing stage
  Cloud techniques need to be interconnected with Infiniband world
  feasability studies are being done

## Slide 5: Extension of the FairRoot framework
task: enable FairRoot to do high speed (online) data analysis in real time (expected data rate up to 1 Tb/s)
work to bedone:
  message queue technique enables efficient communication of many processes in heterogeneous computing environment (CPU, GPU, FPGFA, ...)
  new resources (e.g. GPU) have to be usable just by changing configuration
  system needs to be monitored and configured in real time without performance loss
    failure of single nodes and processes needs to be discovered and restarted automatically
  APIs for communication with various DAQ systems

## Slide 6: current status
today interviews for first person(s) to be hired at GSI for WP19 take place
1st person will work on FairRoot extension
next person will be working on Storage Systems and Cloud Interface
in total up to the end of the project (09/14) 2 persons working full time on CRISP/WP19 will be hired.
work on WP19 tasks already took place, though
  know how and experience is already there so tasks can be adressed efficiently