## Slide 1: WLCG operations report
Maarten Litmaath
CERN
IT/SDC
ALICE Offline week
Nov 7, 2013
v1.2

## Slide 2: SL6 migration (1/2)
Driven by WLCG Ops Coordination SL6 TF
  https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOpsCoordination
    https://twiki.cern.ch/twiki/bin/view/LCG/SL6Migration
Stats as of Oct 24:
  CERN: 22% done
  ALICE T1: 7/10 done
  ALICE T2: 29/40 done
Remaining MoU sites have been ticketed
  Some/most intend to migrate still this year
T3 sites?

## Slide 3: SL6 migration (2/2)
CERN SLC6
  Lower efficiencies and higher failure rates
    http://alimonitor.cern.ch?1070
  All SLC6 hosts are VMs
    Some are in the Wigner CC
    All EOS data currently only in the CERN CC
  Compare with SLC5 references
    1 VOBOX (CERN-CREAM) switched to CVMFS
    1 VOBOX (CERN-L) kept on Torrent
  To be continued…

## Slide 4: CVMFS deployment (1/2)
Originally driven by an Ops Coordination TF
  https://twiki.cern.ch/twiki/bin/view/LCG/CvmfsDeployment
Then Miguel got things really started! 
  800+ emails to site admins since Sep 23!
Stats as of Nov 6
  CVMFS used at 50 sites, including most big sites
    http://alimonitor.cern.ch/stats?page=services_status
  About 30 sites in various stages of preparation
    Deadline end of 2013 !
  Also used on the CAF nodes

## Slide 5: CVMFS deployment (2/2)
New failure modes
  “I/O error”, Squid config issues, …
  No big impact on operations so far
PackMan daemon no longer needed!
  To be stopped on CVMFS VOBOXes
    Not urgent

## Slide 6: WLCG VOBOX
Please upgrade your gLite 3.2 VOBOX (if any) to a WLCG VOBOX
  https://twiki.cern.ch/twiki/bin/view/LCG/WLCGvoboxDeployment
  Plus CVMFS, of course
Please allow inbound connectivity to port 1975 (gsissh) from CERN networks
  IPv4
    128.142/16
    137.138/16
    188.184/15  sic
  IPv6
    2001:1458::/32
    FD01:1458::/32

## Slide 7: EMI-2 and -3
The EMI project has ended  less effort to support its middleware
The WLCG baseline is still EMI-2/UMD-2 for many EMI products
  https://twiki.cern.ch/twiki/bin/view/LCG/WLCGBaselineVersions
  As of Nov only security updates, until May 2014
EMI-3/UMD-3 can be tried for any product
  For some products already needed (see next page)

## Slide 8: SHA-2
Grid certificate signatures have been based on the SHA-1 algorithm for the last many years
CAs want to move to SHA-2 instead
  Possible introduction of SHA-2 certs as of Dec 1
    CERN CA will switch when WLCG is ready, probably early 2014
  https://twiki.cern.ch/twiki/bin/view/LCG/RFCproxySHA2support
CREAM: v1.14.4 or higher
WLCG VOBOX: OK
XRootD: OK
Central services: OK

## Slide 9: gLExec
gLExec is a utility allowing user separation in multi-user pilot jobs
  Let each user task run under a corresponding account
WLCG sites must implement support for gLExec
  ALICE jobs cannot use it yet, but adaptation is planned
The site setup is tested through SAM
Details:
  https://twiki.cern.ch/twiki/bin/view/LCG/GlexecDeployment

## Slide 10: SAM tests
As of Jan 2014 the WLCG availability and reliability reports will no longer be based on the tests by the Ops VO
The experiment tests will be used instead
Admins please ensure your site looks OK in the ALICE tests
  http://dashb-alice-sum.cern.ch/
XRootD and VOBOX tests to be added
  Based on corresponding MonALISA tests

## Slide 11: Usual support issues (1/2)
VOBOX issues
  CE not ready for jobs, wrong proxy being used, host DN changed, …
Cannot get token!
Files unavailable due to SE issues
  Admins please check MonALISA pages and subscribe to notifications
Absence of “system” library on WN
  HEP_OSlibs rpm was created to avoid that

## Slide 12: Usual support issues (2/2)
User mistakes in JDL
  Bad output declaration, SW version, TTL, …
Segfaults / memory leaks not seen locally
Problem with installing AliEn
CAF issues
  Job or session stuck due to bad worker
  Corrupted data files
…