## Slide 1
THALES DIBOSON: RA3 - Activities
T. Geralis, A. Leisos 19/12/2013
As in Technical Proposal
Research Activity 3: Detector R&D for the MicroMegas detector project for SuperLHC.
Institutes involved: AUTH, Demokritos, HOU, UoA.
Management: Demokritos, HOU .
This activity consists of four Work Packages (WP16 through WP19) covering the following
aspects of the detector development project:
WP16: Optimization of the detector design (mechanical and performance stability of
bulk MicroMegas);
WP17: Test and validate the detector performance in test beams (CERN and neutrons
in Tandem);
WP18: Confront the detector performance with MC simulations, providing eventually
a proposal for a detector at SuperLHC.
WP19: concerns again the dissemination of the results, which will include: Public
presentations of the results at collaboration meetings; internal notes and
peer-review articles. The internal notes and publications concern all the groups
involved and will be part of the RD51 collaboration.

## Slide 2
ATLAS Micromegas Activities I
Participation in Micromegas test beam at Desy. Set-up with variable
magnetic field. (N.Tsirintanis, D.Fassouliotis, D.Sampsonidis,
O. Sidiropoulou, D.Sampsonidou),Univ. of Athens, AUTH, WP17
2) Data analysis of 2012 Micromegas test beam data at CERN for the
estimation of spatial rsolution on the Y-axis.
(V.Kazazakis-D.Fassouliotis), Univ. of Athens, WP17
Deliverable: Proceedings to be published (delayed), WP19
VMM1 Asic tests and Digitizer Firmware upgrade,
A. Kourkoumeli – Charalambidi, T. Geralis, Demokritos,
Univ. of Aegean, WP17
Deliverable: Report after the irradiation tests with neutron in Tandem, WP19
Study of the response of Micromegas in Magnetic field,
(N.Vitoratou, D.Sampsonidis) AUTH, WP17
Deliverable: Presentation in the ATLAS Weekly Micromegas meeting,
4/6/2013, WP19

## Slide 3
ATLAS Micromegas Activities II
Multiple scattering in the TB data @ Desy. (D.Sampsonidis, G. Asiminary),
AUTH WP17
Deliverable: Presentation in the ATLAS Weekly Micromegas meeting,
17/6/2013, WP19
6) Simulation of MM in the NSW, (O.Sidiropoulou, A.Leisos) AUTH WP16
Deliverable: Presentation in ATLAS meetings, WP19
7) AUTH for the MM construction for the NSW, (D.Sampsonidis) AUTH, WP16
Deliverable: Presentation in MicroMegas Mechanics and Layout Workshop,
Rome, 15-16 July 13, WP19
8) Activities for MM construction for the NSW at AUTh have started .
(D. Sampsonidis). AUTH, WP18
9) Integration of the MM in the ATLAS TDAQ framework and "parastitic
running with ATLAS”, (O.Sidiropoulou, K.Kordas) Fall 2012- early 2013,
AUTH WP17.

## Slide 4
CMS Micromegas Activities
1) Design study for a Micromegas FWD HCAL in CMS. High rate tests and
performance of three different types of resistive micromegas. T. Geralis, Demokritos, WP16
Deliverable: “Micromegas for the CMS Forward region and industrialization”, T. Geralis, talk at the CMS Upgrade group meeting, 26/6/2013, WP19
2) Small prototype calorimeter design and construction for beam tests at
Fermilab and CERN in 2014 in preparation for the CMS Upgrade Phase II Technical Proposal. Demokritos, WP17
3) VBFNLO generator level studies on VV (WW, WZ, ZZ) scattering,
G. Anagnostou, T. Geralis, HL-LHC Upgrade study(could be part of RA2), Demokritos, WP18
Deliverable: “VBFNLO generator level studies on WW scattering”, T.Geralis, talk at the CMS Future Analysis meeting, 23/5/2013. WP19
    4) Particle Flow Calorimeter Reconstruction for the CMS Upgrade
    Phase II (see A. Psalidas presentation), Demokritos, WP18