## Slide 1: HL-LHC Space reservation why ?
Paolo Fessia,
With the contribution of
I. Bejar Alonso, Samy Chemli, S. Weisz

## Slide 2: Space could be like this….

## Slide 3: …but it will look like this…

## Slide 4: …and we would like to keep avoiding this

## Slide 5: The present status
Present LHC reservation was done on the base of Engineering Change Requests
The reserved space is tagged on the LHCSLSX lay-out drawings, but without reference to the triggering document. Difficulty to go back to the original motivation without the support of an expert from the Configuration Management
The reservation of the space of not on the beam equipment follows the same procedure, but not so clearly formalised

## Slide 6: What we want to achieve and some guideline
Space reservation shall be possible also for new equipment under conceptual development stage and ECR at that level is not necessarily the best tool
The space reservation shall be linked to the baseline database with a clear link to the triggering document
Space reservation shall be traced in 2D as today, but also in 3D
Space reservation is linked to an equipment/system. If the system is not going to be installed the space reservation is erased and the space slot is ready for allocation to the system/equipment that the HL-LHC project deems as most important for that slot
Space reservation system shall work also for equipment not on the beam line

## Slide 7: Space reservation flow chart beam equipment
Pre-integration
Informal pre study with WP15
Conceptual spec
WP engineer writes the CS with preliminary dimensions and positions
CS approval process
HL-TC approval
(HLPLC)
H-LHC baseline
CS linked to the HL-LHC baseline in the related machine version
Base line database
Reservation object created in the baseline database
2D drawings
Generation 2D drawings from the database
3D models
3D model updated
In case of space reservation modification the process is repeated starting with the WP engineer modifying the CS
When Design File is produced (this includes the Engineering Specification) space reservation will be updated and an ECR shall be produced.
Both (DF and ECR) shall be approved by the HL-PLC
After approval of the Design File any space change shall be object of an ECR
For installed equipment, modification of space allocation need an ECR to be approved by
HL-PLC and LMC

## Slide 8: Space reservation flow chart equipment not on beam
Pre-integration
Informal pre study with WP15
Conceptual spec
WP engineer writes the CS with preliminary dimensions and positions
CS approval process
HL-TC approval
(HLPLC)
H-LHC baseline
CS linekd to the HL-LHC baseline in the related machine version
3D models
3D model updated
In case of space reservation modification the process is repeated starting with the WP engineer modifying the CS
When Design File is produced (this includes the Engineering Specification) space reservation will be updated and an ECR shall be produced.
Both (DF and ECR) shall be approved by the HL-PLC
After approval of the Design File any space change shall be object of an ECR
For installed equipment modification of space allocation need an ECR to be approved by
HL-PLC and LMC .

## Slide 9: Concluding remark
A QA procedure describing the process has been written:” LHC RESERVATION OF SPACE FOR EQUIPMENT INSTALLATION” HC-PM-QA-313 EDMS nr 1344489.
The procedure is active as today for the HL-LHC systems/equipment
Extension to the LHC under discussion and approval