## Slide 1: Injector status BI-PM SEM Grods and BTVs
E. Bravin

## Slide 2
SEM

## Slide 3: Systems that are “ready”
ISOLDE
HRS.MSF 01 HV
GPS.MSF 01 HV
BTY.MSF 01 HV
LEIR
ETL.MSF 10 H
ETL.MSF 10 V
ETL.MSF 20 H
ETL.MSF 20 V
ETL.MSF 30 H
ETL.MSF 30 V
PS (injection)
PR.MSF 42 HV
PR.MSF 48 HV
PR.MSF 54 HV

## Slide 4: Systems that require work
PS
PR.MSF 52 HV (wires)
TT2 (debugging of cabling)
FT16.MSG 258 HV
FT16.MSG 268 HV
FT16.MSG 278 HV
FTA.MSG 9027 HV
FT16.MSF 257 HV
FT16.MSF 267 HV
FT16.MSF 277 HV
BOOSTER (installation)
BTM.MSG 10 HV
BTM.MSG 20 HV
BTM.MSG 30 HV
INFLECTOR (install)
LTB.MSG 30 H
LTB.MSG 30 V
LTB.MSG 40 H
LTB.MSG 40 V
LBS.MSG 50 V

## Slide 5: Systems that require work (2)
LINAC 3 (INSTALL)
ITL.MSF 02 HV
ITL.MSF 03 HV
ITM.MSF 01 HV
ITF.MSF 02 H
ITF.MSF 02 V
ITF.MSG 03 H
ITF.MSF 03 V
ITF.MSG 04 H
ITF.MSG 04 V
ITF.MSG 05 H
ITF.MSG 05 V
ITH.MSG 11 H
ITH.MSG 11 V
ITH.MSG 15 H
ITH.MSG 15 V
ITFS.MSG10H
ITFS.MSG10V
SPS
LSS1 SEM grids (recabling/reinstallation)
Target split foils (recabling/new instruments)

## Slide 6
BTV

## Slide 7: Systems that are “ready”
AD (changed screens)
90% done
DI.MTV5303 used as EIS
LEIR
ER.MTV12 used as EIS
All added filter wheels
PS/TT2/PSB (changed viewports)
97% done
PE.BTV15 (new)

## Slide 8: Systems that require work
SPS (renovation includes mechanism)
BTV100123 (Now TT2)
BTV100359 (Now TT2)
BTV102924
BTV11656
BTV11973
BTV11994
BTV21002
BTV210026
BTV210352
LSS1 cabling: 3 BTVs removed
AD
MTV6068 to be repaired