Title
JRA1
Middleware re-engineering
Francesco Giacomini – INFN
EGEE-II - EGEE-III Transition Meeting
CERN, Geneva 6-7 May 2008

---
JRA1: the objectives
Move towards a sustainable infrastructure by the end of the project
JRA1 will provide and maintain selected middleware services of the gLite distribution
Requirements from:
  - users: functionality and performance
  - operations: manageability and deployability
Attention to interoperation
  - converge on established standards, in particular from OGF
  - contribute experience through OGF-Europe
Multi-platform support

---
Main linked activities
SA3
  - manage and coordinate the process of building deployable and documented middleware distributions
NA4
  - ensure that Grid technology and the EGEE infrastructure are used successfully by a broad spectrum of scientific collaborations
SA1
  - operate the EGEE production infrastructure
SA1, SA3 and JRA1 coordination in the Engineering Management Team (EMT)
NA4, SA1, SA3 and JRA1 coordination in the Technical Management Board (TMB)

---
Middleware services
Foundation services
  - security infrastructure
  - information system, monitoring and accounting
  - compute element
  - storage element
Higher-level services
  - job services
  - data management services
Overall effort is 461 PMs (~19 FTEs)
  - it was 1212 in EGEE-II (-62%)

---
TJRA1.1
TJRA1.1: Middleware support
  - maintain and gradually improve the reliability, performance, usability, and manageability of the existing services
    - fix bugs
      - only through savannah, no more direct interaction with GGUS
    - address short/medium-term requests from TMB
      - may require development of new code
    - internal unit testing
      - integration testing done together with SA3 in the context of Clusters of Competence
    - define the gLite releases together with SA3
    - web page for middleware users
  - 343 PMs

---
TJRA1.2
R&D and Standardization
  - security
    - new authorization framework
      - design being finalized
    - SAML, XACML
  - storage
    - SRM
  - job management
    - BES, JSDL
  - information system
    - GLUE
  - 82 PMs

---
TJRA1.3
Activity coordination
  - activity leader (F. Giacomini)
  - deputy activity leader (J. White)
    - representative in the QAG
  - security architect (C. Witzig)
    - Security Coordination Group
    - Middleware Security Group (with OSG)
  - 36 PMs
Four clusters
  - INFN and ED; CERN; CESNET; UH.HIP, FOM, SWITCH and UNIMAN
  - one leader per cluster
    - A. Ghiselli, A. Frohner, A. Krenek, J. White
    - JRA1 steering group
All-hands meetings twice per year
  - more focused meetings are possible

---
Clusters of Competence
“While in EGEE-II JRA1 and SA3 have been loosely coupled, a significant part of the testing and release preparation work in EGEE-III will be carried out by SA3 partners close to JRA1 partners, forming together Clusters of Competence.”
“distinguish between testing and certification whereby testing leads to production readiness of a component and will be carried out by SA3 teams that are closely linked with JRA1 teams and certification ensures that after modifications the components still work inside the stack [...] and will be carried out by the SA3 certification team.”
Keep and expand the approach started with Experimental Services
  - early involment of SA1 and VOs in the certification process

---
Software process
The limited manpower for software development needs a light and clear software process
  - including the availability of adequate tools to manage efficiently the software lifecycle
    - ETICS (it must work!)
    - CVS
    - savannah
  - designed together with SA3
    - We follow the agreed process, which is monitored in the EMT
    - Adjustments will be made as necessary

---
Partner manpower allocation

---
Partner manpower allocation /2

---
Deliverables

---
Milestones