## Slide 1: Vacuum activities during LS1
Jose A. Ferreira Somoza on behalf of TE-VSC-IVM team

## Slide 3: LS1 works: few numbers
Equipment | #
Ion Pumps | 160
Valves | 15
Gauges | 40
Ti sublimators | 100
TMP pumping groups | 5
Chart: Vacuum support
| Instrumentation | Magnets | Kickers | Septa | RF | STI
AD | 7 | 7 | 2 | 1 | 2
LEIR | 5 | 1 | 1
LINAC2 | 17 | 7
LINAC3 | 1 | 3
PS+PSB | 57 | 11 | 9 | 3 | 5
SPS | 19 | 33 | 4 | 11 | 8 | 2

## Slide 4: Problems found during LS1
2xVPIs in tank2 of LINAC2 lost
Fixed pumping groups: 3e-7 mbar

## Slide 5: Problems found during LS1: Seals
PS195 seal
Low quality o-ring
Dust from fiber glass (insulation)

## Slide 6: LS1 works: Work in hot areas
Recabling LSS1 (SPS). 120 m of beam line dismantled (reduction of ambient dose) in summer 2013. Reinstallation spring 2014.
Vacuum consolidation north area of SPS
>5 mSv/h
1974
1978

## Slide 7: Recabling LSS1 of SPS
5 mSv/h
10 mSv/h
2 mSv/h
4 mSv/h
TIDVG
TIDH
  Peak dose rate reduction factor ≈ 5 (initial estimation ≈ 2)
  Average dose rate reduction factor in LSS1+ ≈ 3.2

## Slide 8: Interventions in hot areas: steps
Lessons learned
Action
Tooling and training
Define steps
Gather information
Any discussion in the field has to be avoided!

## Slide 9: Sources of information
Drawings and pictures (2D, 3D)
Immersive 3D
  High-Definition Surveying (Laser scans)
  360º cameras
Robot inspections

## Slide 10: Drawings
2D
Portable (paper)

## Slide 11: Drawings
Easy manipulation of virtual world
3D

## Slide 12: Pictures

## Slide 13: Immersive 3D (High Definition Survey)

## Slide 14: Immersive 3D (High Definition Survey)
Real 3D model
Exportable to CAD
Measure

## Slide 15: Immersive 3D (360º video)

## Slide 16: Robot Inspections

## Slide 17: Outcome: Work Dose Planning

## Slide 18: Tooling
HeliJet
Telemax
Leak detection with remote operated robot

## Slide 19: Tooling
Impact wrench
Telemax

## Slide 20: Robot vs Human
Costs
Difficult operation (trained personnel)
Time consuming
Remote operation  0 dose
Remove 1 clamp
Torque wrench: 2-3 minutes
Cordless impact wrench: 20-30 seconds
Robot: 15-30 minutes

## Slide 21: Interventions during LS1
Robot:
  Inspection
  Leak detection
  Removal of clamps
  Cleaning
  Install 1 flange (12 mSv/h)
>60% reduction of the collective dose

## Slide 22: Conclusions
An important period is coming to an end
Objectives during this period: consolidation + support other activities
Some complex tasks in very hot areas
The use of new techniques are extremely helpful to reduce the collective dose

## Slide 23
Thank you for your attention!