## Slide 1: BrilDAQ Workshop
June 19, 2014
Actions
in addition to those already on the speakers todo lists which are not included here

## Slide 2: List of actions and comments
From David and Zhen’s talks
  Identify a responsible for keeping the BRIL DAQ structure diagram up to date
  Follow up on identifying a server for online java displays, and the software for dip browser, tomcat
  Follow up on xmas quantity monitoring with DAQ team
    Hands-on session next week, Tuesday at 2pm. All experts welcome. Contact Zhen for details
  Zhen; follow up with DAQ on rpm for daq/bril/scripts
  Zhen’s made a fake data generator to send to dip for people to use
    Arkady, David and co to follow up
  Follow up on how best to take TCDS monitoring into the eventing bus to tag data that is not already synchronized to the TCDS from the hardware level (scribing to the flashlist to go from running to stop). Sending of states from the TCDS system. Can we use the runinfo database? We need more info on how the flashlist works
    Time stamp for the start and the stop of the run (start easy TCDS broadcasts new run. End of the run requires thought)
    Important for people to all take the same number WBM and BRIL;
      Can BRIL be the master and send the values to the WBM database? Seems best.
  Deadtime
    What is the deadtime associated when CMS is not running (100% 99?)
  Associating dip data to other data
    Follow up on what we need to subscribe to on the eventing bus

## Slide 3: List of actions and comments
Olga’s talk
  Important to move HF lumi code into BRIL svn repository and migrate to XDAQ12 as soon as possible
  Online lumiprocessor
    Should implement a in addition a hardware priority flag to preferentially use the most reliable, best understood luminometer
    Should migrate this code to XDAQ and then submit to BRIL svn repository
  Follow up on boost external libraries
    Follow up that only 1 boost library is used for both HF and HF-lumi
  Investigate where the readout time is used
    Not polling and reading out time
    Need more tests on IP bus hub
    Should calculate the throughput
    Contact IP bus developers / experts (Tom Williams) to check what is measured is what is expected
  Readout tests for multiple boards to follow
    Check how to combine the boards and readout, tuning the optimal
    Include some DCS traffic (IPMI) when you do the tests, check you don’t have collisions in the link or data corruption
    Between hub and crate check retransmissions of data if IP bus corrupt
  Other actions as already mentioned in slides todo list

## Slide 4: List of actions and comments
Keith’s talk
  TTCrx and BDATA (tracker fi-fo address)
    Some problem with the decoding because some address lines are not connected
    Request to put a word count
    Long commands are used to encode the run number and other lumi information (8 bits per long command in a 32 bit word)
      Will J proposes to consider to put in a deliminator to show the end of the word and wants Jeroen to follow up on when we get there
    Other actions as already mentioned in slides todo list

## Slide 5: List of actions and comments
Jessica’s talk
  The RHU code should be packaged into a RPM
  The RHUs should go to P5 at the same time as the detector gets installed to be ready for commissioning
  Other actions as already mentioned in slides todo list
Stella’s talk
  Contact IP bus developers to get a ball park on the time performance expected
    Tom Williams
  Other actions as already mentioned in slides todo list

## Slide 6: List of actions and comments
Arkady’s talk
  Make a CMS document on who is responsible for which publication to the LHC
    All BRIL responsibilities except the the handshake, CMS state
  Clarification of multiple publications
    Important to have only 1 lumi processor in order to avoid multiple publications
    If the publication already exisits, Jeroen checked that one would not be able to publish a second identical publication. An exception is thrown if the publication already exisits
  Question whether all DIP should from the LHC should go via eventing?,
    Should be investigated more; but probably only data that is necessary for correlation studies
  WinCC/PVSS
    Must go through the xdaq bridge for pvss for publication and subscription
    Bridge soap interface
    Follow up with Andrea P

## Slide 7: List of actions and comments
Jeroen’s comments TCDS
  How many partitions each system should have in P5
    PLT
    BCM1F VME
    BCM1F uTCA
    BHM
    Spare
  Make request to Jeroen and Jan

## Slide 8: List of actions and comments
Interface to the global CDAQ and how to know when the run stops
  The interface to run control?
  TCDS application should publish to BRIL eventing, it could be the cleanest (Andrea)
Who starts all the processes?
  Can you just get insync with the TCDS separately per system?
Do we have to pump some lumi into the data stream?
xDAQ12 presented next week in CMS week
  CMS sub-systems are in XDAQ11
  Around September CMS sub-systems should be in XDAQ12
BRIL DAQ framework
  BRIL DAQ rpm can be created, can install with yum
  Need to create a milestone, once the software is ready to be deployed i.e. first stable implementation to be installed (move from branches to other trunk); track system, tickets, release etc
  The sys admin will do the installation. There after for changes you need to release a ticket to put your change in new release
Plans to exercise the full chain should be made
Find way to deploy the final eventing in P5 and understand the number of machines needed

## Slide 9: List of actions and comments
Suggestion regular expert DAQ development meetings should happen every 2 weeks (or perhaps weekly) from now
Should keep in mind as much as possible code that can be factorised, and to identify whether tasks on the xDAQ dashboard monitoring and some processor tasks can be taken on by new people
  Many hardware people are still trying to get the basic hardware functionality working and have limited time for DAQ work
Having a full simulated DAQ chain for 1 detector should help this
  PLT might be the best one to use since they have old data to push through from 2012 and soon to get simulated data