## Slide 1
EDMS 1404529
Nicolas Chritin EN/MME

## Slide 2
Where we are today
Where we want to go
What we need to install
  Frame
  Intermediate table
  2 Modules Assembly
Installation steps
Questions

## Slide 3: Where we are today:

## Slide 4: Where we want to go

## Slide 5: What we need to install:
Frame (1x)
Mass= 150Kg
L= 770, W=800, H= 1760
Intermediate plate (4x) / Mass= 12Kg
L= 500, W= 900
2 Modules Assembly (2MA) (4x)
Mass= 25Kg

## Slide 6: Frame:
50 Kg (2x)
10 Kg (4x)
Beams
=> Load to be supported= 150Kg

## Slide 7: Intermediate plates:
Longitudinal position and perpendicularity /beams
3 points for adjustment
Fourth for stability only
Z= +/-20mm
X and Y= +/-15mm
Metrology
Sphere in H slot
Sphere in adjusted hole
Sphere in large hole

## Slide 8: 2 Modules assembly:
Pre-assembled in lab without hydraulic connections
Dedicated adjustment table included
Metrology
Yellow surfaces adjusted together

## Slide 9: What we need to install: Steps
Steps
#1
#2
#3

## Slide 10: Installation: step #1
Vacuum chamber reinforcement support to be removed
H marks on the frame at the beams level
4 vertical adjustment screws
Longitudinal floor marking essential

## Slide 11: Installation: step #1
Final position: 5mm gap with
the vacuum chambers
Protection plate can be helpful to pre-align the frame (+/-2mm)
2 lateral beams

## Slide 12: Installation: step #2

## Slide 13: Installation: step #3
#1
#4
#3
#2
2MA assembly sequence proposal

## Slide 14: Installation step #3
2MA #1
Jack / useful?

## Slide 15: Installation step #3
2MA #1
2MA down by 15mm

## Slide 16: Installation step #3
2MA #1/#2/#3/#4
Ball unit
Spring

## Slide 17: Installation step #3
2MA #2

## Slide 18: Installation step #3
2MA #2
2MA up by 15mm

## Slide 19: Installation step #3
2MA #3

## Slide 20: Installation step #3
2MA #3
2MA up by 15mm

## Slide 21: Installation step #3
2MA #4
Window protection
Jack / needed?

## Slide 22: Installation step #3
2MA #4
2MA down by 15mm

## Slide 23: Installation step #4: final adjustments:
Make all connections
Perfom all tests
Other?

## Slide 24: Installation step #4: final adjustments:
Use screws and targets
Use of 0.3mm shims??

## Slide 25: Installation: all 2MA fixing
Definitively fix each 2MA onto its intermediate plate: 4x screws / 2MA
Remove all vacuum chamber protections

## Slide 26
Questions?

## Slide 27: Additionnal slides:

## Slide 28: Additionnal slides:
LHCBGVDA0001 ST0546008_01

## Slide 29: Additionnal slides: