## Slide 1: Status of Action Items at WU TIM Ref: Action items Nov 2013 TIM.docx
141016 Y. Asaoka
CALET TIM at Waseda Univ.
141016DHAActionItems.pptx

## Slide 2: DH&A Action Items (1)
Discuss Level 1 data format. Two volumes only have preliminary format and need to be consolidated. There are items within Cal and Com that need to be resolved. Discuss time schedules for getting these volumes resolved. Discuss detailed tasks and time line.
[140801] CAL&COM volume description revised
[140831] CAL&COM volume description further revised and sample Level1 data based on radiation model was released with read/write routine
[TODAY] we have Level1 session.
DONE

## Slide 3: DH&A Action Items (2)
Japan will deliver final Level 1 format (in English) as soon as possible. Level 1 format will reference telemetry list.
Almost final Level1 format of CAL & COM volumes are delivered although we need some more iteration to brush up the variable name and etc. Level1 format references telemetry list. Current telemetry list version is rev.C and will be updated when the telemetry list is finally fixed (Note: current version is rev.J).
DONE

## Slide 4: DH&A Action Items (3)
Need initial idea of orbital modes and operations as soon as possible. Plan for things like calibrations, pedestal, trigger modes, etc. Need to decide schedule of the modes. Will have to finalize after checkout phase
  [140707] “thoughts on on-orbit calibration plan” Prof.Guzik’
[TODAY] “On-orbit calibration” session
[TODAY] this topic will be covered in part by “WCOC Status” Y. Asaoka
Will be covered in the Friday’s session

## Slide 5: DH&A Action Items (4)
Checkout phase plan needs to be developed in Japan in conjunction with IHI Aerospace. Considering what should be done. (1-2 months from now).
Checkout plan is under discussion with JAXA
Will be covered in the Friday’s session

## Slide 6: DH&A Action Items (5)
Refine common list of Level 1 Data Quality plots that need to be produced. (comments on Broekhoven presentation). Need coordination of information coming from different groups.
[TODAY] covered by some talks:
  “CALET Level 1 Flight Data Analysis and Processing” M. Stewart
  “Proposal of data monitoring and quality check of L1 data” S. Ricciarini

## Slide 7: DH&A Action Items (6)
Begin development of CALET analysis plan.
  Start thinking about Level 2. Discuss what is needed to get from Level 1 to level 2.
  [140429] DH&A Teleconference
    first discussion about Level2
      140428Level2DataImage.pdf (Y.Asaoka)
      ProposalLevel2dataFormat.pdf (N.Mori)
    (agreement) We will use ROOT-based file format
  [TODAY] “First ideas on a possible L2 data format” N. Mori
DONE

## Slide 8: DH&A Action Items (7)
Begin development of CALET analysis plan.
  Discuss data handling tools. May include database that includes information on run conditions. Basic tools for Level 1 should be common. Action item list of common tools.
  Discuss analysis tools and plans. Action item to decide how data analysis will be organized. White papers or internal notes can be produced.
  Define how to add information to Level 1 that is associated with level 1 data for further processing like associating calibration file. Need common handling tools that allow people to retrieve this information (PSM – relational database?)
[TODAY] Will be discussed in Level1 and Software Development Plan sessions