## Slide 1
yield | Yield? | purity | Yield/ purity | Yield? | Yield/ purity | Yield/ purity | Yield/ purity | Yield/ purity | purity
31-33Ar | 37K | 56Co | 114-118Ba | 150-152Cs | 76-79Cu | 121-136Sn | 129-132Cd | 211-212Po 211-213Tl | 46-48Ar
CaO | Ti | ZrO | LaC | UC | UC-conv | UC-conv | UC-quartz-conv | UC-LIST-quartz | UC-CP
Most challenging beams planned for 2014 – GUI Feb 2014
A few 31Ar/s in IDS – stable over >7 days,
Physics aims probably achieved
To start this week
Finally not scheduled,
VADLIS an option?
Development done,
To run in 2 weeks
Schedule in December
Finally not scheduled,
Work on LIST in Jan-Feb?
Finally not scheduled
Finally not scheduled
Successful run, Aug

## Slide 2: Other difficult beams accepted in 2014
Exp/ prop | INTC | beam | setup | comments | RILIS
IS532 | Feb-14 | Sc | ISOLTRAP | Yield increase x400 by RILIS is a very rough estimate. To be checked in off-line test. Slow release of Sc from Nb target was reported by TRIUMF. Online TISD required. | No Sc isotopes released from UC target and mass marker
IS456 | Feb-14 | Po- | Windmill | LIST improvement is needed | 
IS537 | Feb-14 | Hf | IDS? | Vadis, possible – to be put in GUI | 
I-157 | Jun-14 | 221, 223At | IDS | Negative ion source should be tested 1st: (can provide very pure beams and is also requested by an accepted LOI). Or RILIS + quartz line – development needed | 
IS575 | Jun-14 | Br | NICOLE | negative ion source | 
P-419 | Nov-14 | 132Sn | Miniball | check that contaMINATION is not too high for REX | RILIS + LIST or low-work function to test?
P-421 | Nov-14 | 136Te | Miniball | TISD: Ucx+LIST+n-conv+RILIS | Development possible
P-422 | Nov-14 | 156-168Yb | Miniball | beam purity not certain | Yes
P-423 | Nov-14 | 72Se | Miniball | Test with REX-trap needed | Difficult / No
P-429 | Nov-14 | 130-134In | Miniball | would profit from new n-conv | Yes