## Slide 1: LHC[OPN/ONE]  IPv6
Bruno Hoeft / DE-KIT

## Slide 2: activities/requests  require IPv6 readiness
Actions at Gdb (Nov. / Dez. 14)
  Status of actions in progress
    T1s requested to join IPv6 working group: some did since last month, still a few missing
    looking for sites moving their production endpoints to dual stack
Atlas proposal:
  Request that all Tier 1s engage with the HEPiX /WLCG IPv6 task force.
  Request that all Tier 1s provide a dual stack PerfSONAR machine by April 2015.
  Request that Tier-2s provide a dual stack PerfSONAR machine by August 2015.

## Slide 3: IPv6 readiness for LHCOPN
Request to NRENs for readiness of LHCOPN
  protocol support
  No restriction at active network components (router/switch(/DWDM))
Request to Tier1 sites for:
  Site IPv6 to deploy IPv6
  bgp announcement
Timeline : beginning of April (or at least within April/May 2015)

## Slide 4: LHCOPN  IPv6 announcemts already
CH-CERN | 513 (CERN) 61339 (CERN-WIGNER) | - | 128.142.0.0/16 188.184.128.0/17 188.185.128.0/17 (AS61339) | - | 2001:1458:301::/48 2001:1458:302::/48 2001:1459:301::/48
DE-KIT | 34878 (FZK) | 192.16.166.32/30 192.16.166.36/30 | 192.108.45.0/24 192.108.46.0/23 | 2001:1458:302:9::/64 | 2a00:1398:104::/48
ES-PIC | 43115 (PIC) | 192.16.166.56/30 192.16.166.60/30 | 193.109.172.0/24 | 2001:1458:302:11::/64 | 2001:67c:1148:200::/64 2001:67c:1148:201::/64 2001:67c:1148:202::/64
FR-CCIN2P3 | 789 (IN2P3) | 192.16.166.40/30 192.16.166.44/30 (not used) | 193.48.99.0/24 | 2001:1458:302:8::/64 | 2001:660:5009:9::/64
KR-KISTI | 1237 (Kreonet) | 192.16.166.164/30 | 134.75.125.0/24 | 2001:1458:302:29::/64 | -
NDGF | 39590 (NDGF) | 192.16.166.48/30 192.16.166.52/30 | 109.105.124.0/22 | 2001:1458:302:F::/64 | 2001:948:40::/42
Tier-1s still missing:
  NL-T1
  IT-INFN-CNAF
  BNL
  FNAL
  ASGC

## Slide 5: LHCONE IPv6 Proposal:
Request to NRENs:
  IPv6 routing @ VRF
  Offer to all connected sites optional IPv6
  Timeline : August 2015
Request to Sites:
  Deploy ipv6 at least for PerfSONAR

## Slide 6: Questions ?