## Slide 1: Review of pending actions
G. Arduini

## Slide 2: Optics and Layout
Layout
  Follow-up of KEK:
    Need to understand the proposed changes resulting from integration studies and from magnet review  Discussion with Paolo possibly before Christmas or at the beginning of January (Massimo, Riccardo, Gianluigi)

## Slide 3: Optics and layout
Optics:
  Pending items for HL-LHCv1.0/v1.1:
    tools for HL-LHCv1.0 Beam 2
    Squeeze transitions, VdM optics in IP2/8, tools for HL-LHCv1.1
  Mid January (Riccardo)
  Requirements for optics measurements and correction including strategies for b* levelling in IP1/5/8:
    BPM accuracy
    K-modulation
  Aim for end January (Rogelio)
  Constraints from aperture at the TAXS (injection and maximum transverse IP displacement) and definition of the criteria used for aperture calculations at injection  End of February (Massimo, Riccardo, Roderik)

## Slide 4: Optics and Layout
Powering and tolerances:
  Input provided at the KEK meeting. Discussions ongoing with WP3/6. Need a joint meeting to finalize the proposals and requirements on our side, including k-modulation  Mid February? (Massimo, Miriam, Riccardo)
  Specification for tolerances for tilt-angle of the triplet/matching section elements (Massimo, Miriam)

## Slide 5: Field quality
Field quality and impact of multipolar errors evaluated for HL-LHCv1.0 without beam-beam
Impact of field errors with beam-beam small but not negligible for HL-LHCv1.0  identify those that have the largest effect  Mid January? (Danilo, Tatiana)
Effect of large chromaticity and octupoles on dynamic aperture without and with beam beam  Mid March? (Massimo, Danilo, Tatiana)

## Slide 6: Field quality
Effect of Crab cavities field quality:
  Review of the tools available in Sixtrack: joint Task 2.3/2.5 Meeting
  Are we happy with the crab cavity field quality? Is the criterion of 4% emittance blow-up rate per hour reasonable?

## Slide 7: Impedance/e-cloud/Intensity limits
Carb Cavities:
  Impedance reduction measures for crab cavities  Meeting on 10/12/2014
    What can we gain from spread of the modes?
    Tolerances for mode control
    Is mode damping the right solution?
    Evolution of the stability limit as a function of the squeeze
    What can we learn from SPS experiment on that?

## Slide 8: Impedance/e-cloud/Intensity limits
Electron Cloud Effects
  Heat loads:
    Provided estimates for heat loads in the triplets and matching sections for IP1/2/5/8
    Triplet in IP1 and 5 require SEY reduction measures
    Triplets in IP2 and 8 require SEY reduction measures if cooling capacity limits confirmed
    The situation of the matching sections is less evident and the requirements will depend on the SEY that we will be able to achieve in 2015
    Summarize the various contributions for the beam screens in tables for the e-cloud and for the resistive terms.  Elias, Nicolo
    On general it might be good to have a comparison heat loads vs. cryogenics limits, including heat deposition  Ready for a possible discussion on a TC meeting?

## Slide 9: Impedance/e-cloud/Intensity limits
Electron Cloud effects:
  Instability threshold resulting by electron cloud in areas where SEY threshold < 1.2-1.3  End of March 2015 (Giovanni)
  Effect of beam screen baffles on electron cloud-build-up and cold bore heat load. Difficult geometry  End of April 2015 (Giovanni)?
Synchrotron Radiation in the HL-LHC:
  Should we review the situation in the matching sections. Adriana Rossi did it for the LHC. WE could ask her to review the situation for HL-LHC

## Slide 10: Impedance/e-cloud/Intensity limits
Impedance related aspects:
  Update on BPMs design and impact on impedance
  Update on Beam screen design and impact on impedance
    Soldering of W and Cu
11 T dipoles: Vacuum valves at the cold-warm transition
    Difficult to install RF-shielded gate valves at the extremity of the cold to warm transitions. Can we install valves without RF shielding?
Update by the end of February (Elias, Nicolo’)

## Slide 11: Beam-Beam
Implementation of Beam-Beam module in the Sixtrack and documentation  Beam-beam meeting end of the year/mid January (Tatiana, Javier)
Pacman effects in HL-LHC:
  Asymmetry IP1/5 observed with TRAIN code to be understood  Benchmarking  End of March (Tatiana)?

## Slide 12: Beam-Beam
  Effect of IP2 and IP8 and definition of their minimum crossing angles to remain on the shadow of IP1 and 5:
    Pacman
    Effect of dynamic aperture
    End of March (Tatiana, Danilo)?
  Minimum normalized crossing angle for round (15/15) and flat (30/7.5) beams.
    When do we start to see core emittance blow-up and impact on luminosity lifetime
    What is the corresponding dynamic aperture
    Can we use that for Halo control
    End of February (Sasha)?

## Slide 13: Beam-beam
BBLR:
  Beam Beam compensator in Sixtrack. End of January in a Beam-Beam Meeting (Yannis, Andrey)?
BBLR (LHC test):
  Update Simulation for LHC tests with latest information on BBC installation (wire embedded in the TCT at 3 mm from the jaw face)
  Required current settings and set-up of the experiment
  End of February (Yannis)?

## Slide 14: Beam-Beam
BBLR (HL-LHC):
  Do we have a set-up that is compatible with TCTs at 9 or 10 (3.5 um) sigma?
    Take into account that:
      The wire is embedded in the TCT at 3 mm (i.e. additional 3 to 4 sigmas)
    What is the current required?
    How far can we reduce the crossing angle with an optics 30/7.5 cm without crab cavities?
  What could be configuration with an electron lens-type
  End of February (Sasha)?

## Slide 15: Pending items with other work packages
Imperfection models for the BPMs | Thibaut Lefevre | WP13
Update on correctors D2 and Q4 | Ezio Todesco | WP3
Spread of transfer function errors among triplets | Ezio Todesco | WP3
Difference in field quality between MQXFA and MQXFB | Ezio Todesco | WP3
Crossing angle orientation and protection |  | WP5/7/10