## Slide 1: Conceptual Design Review of the “LHC Interaction Regions Upgrade – Phase-I Very first Schedule
31st july 2008

## Slide 2: Draft Schedule – IT upgrade project (1/2)
Warm-up
Disconn.
SU
Interconnections
LT
From RP OK – Measure of actual IT for reference, and dismantling of the HLS/WPS/DOMS
Disconnection of IT and cryo. instrumentation
IT Transport, Jacks installation and alignment
Alignment of new IT
Alignment of new IT
QRL mod.
QRL modification - Duration to be defined
UJ s’ modifications : racks, power converters, DFBX, cables, etc..
Cool-down
Leak and Pressure Test
Cool-down
Pow. Tests
Removal, jacks removal

## Slide 3: Draft Schedule – IT upgrade project (2/2)
Warm-up
SU
Disconn.
SU
Interconnections
LT
SU
SU
SU
Considering 2 machines for disconnection and 2 sets of transport equipment
QRL
Cool-down
UJ s’ modifications : racks, power converters, DFBX, cables, etc..
UJ s’ modifications : racks, power converters, DFBX, cables, etc..
UJ s’ modifications : racks, power converters, DFBX, cables, etc..
UJ s’ modifications : racks, power converters, DFBX, cables, etc..
Disconn.
SU
Interconnections
LT
QRL
Cool-down
Disconn.
SU
Interconnections
LT
QRL
Cool-down
Disconn.
SU
Interconnections
LT
QRL
Cool-down

## Slide 4: Draft Schedule – Stand-alone displacement
Q4-D2
Warm-up
Disconn.
SU
Interconnections
LT
QRL mod.
IT
Cool-down
Dism.
Dismantling of VAC chambers and equipt + Displacement of TAN and exp. Detectors, BPM and collimators
Displacement of EL General Services, signal cables unused, electrical boxes, etc..
Displacement of SAM and DFBMs
SU
SAM , BPM, collimators, TAN alignment
A4
A5
A6
QRL & DSL
QRL and DSL -Duration to be defined
Cabling
Q5
Interconnections
Vacuum
Local cabling -Duration to be defined

## Slide 5: Draft Schedule – IT upgrade & SAM displac. projects
Warm-up
Interconnections
Dism.
Tr.
SU
QRL & DSL
Cabling
Interconnections
Dism.
Tr.
SU
QRL & DSL
Cabling
Interconnections
Dism.
Tr.
SU
QRL & DSL
Cabling
Interconnections
Dism.
Tr.
SU
QRL & DSL
Cabling
QRL
SU
Disconn.
SU
Interconnections
LT
Cool-down
UJ s’ modifications : racks, power converters, DFBX, cables, etc..
QRL
SU
Disconn.
SU
Interconnections
LT
Cool-down
UJ s’ modifications : racks, power converters, DFBX, cables, etc..
QRL
SU
Disconn.
SU
Interconnections
LT
Cool-down
UJ s’ modifications : racks, power converters, DFBX, cables, etc..
QRL
SU
Disconn.
SU
Interconnections
LT
Cool-down
UJ s’ modifications : racks, power converters, DFBX, cables, etc..