## Slide 1: LIEBE project: WP3 – Construction and tests Project coordination meeting – 30/01/2015
M. Delonca on behalf of the WP3 contributors

## Slide 2: Outline
Design:
  Modifications since the Design Study report
  Remaining open points
Prototyping:
  LBE shower tests – results
  HEX test – plan
  Other prototype to be planned
  Open points/conclusion

## Slide 3: Design… … modifications since the Design Study report and open points

## Slide 4: Proposed design – at the review

## Slide 5: Proposed design – modifications (1)
HEX
Weight too high: an important part comes from the LBE in the diff chamber and in the HEX.

## Slide 6: Proposed design – modifications (2)
HEX – detailed design – design validated by numerical analysis
Part built by additive manufacturing!
Velocity streamlines fro LBE and water @ 600 ˚C
CFX analysis
Temperatures repartitions foo LBE and water
@ 600 ˚C – CFX analysis
No double confinement anymore!

## Slide 7: Proposed design – updates (3)
HEX – part already ordered for test – should be received next week
  Part tested at 16 bars by the company
  X-ray analysis provided as well
  Chemical treatment for finer roughness inside the channel

## Slide 8: Proposed design – updates (4)
Coupling of the pump part and the main loop part – system proposed
  positioning of the trolley regarding to the front end,
  coupling of the trolley thanks to pre-guiding and guiding system,
  translation of the engine/magnets part thanks to an actuator and sliding guide.
3
1

## Slide 9: Proposed design – updates (5)
Coupling of the pump part and the main loop part – system proposed
  positioning of the trolley regarding to the front end,
  coupling of the trolley thanks to pre-guiding and guiding system,
  translation of the engine/magnets part thanks to an actuator and sliding guide.
2
2

## Slide 10: Proposed design – open points
Open points on the design:
  Monitoring elements to be implemented,
  filling procedure,
  emptying procedure,
  coupling to the Front end
Simulations remaining:
  Shock waves coupled with flow (?),
  Casserole integrity,
And validation of proposed design with prototype!

## Slide 11: Prototyping… … LBE shower test - results

## Slide 12: Prototypes – LBE shower test (1)
What is the proper spacing with LBE?
Grid samples
Volume of LBE per shower known (between the upper and middle valve)
4 grids to be tested (different spacing from 1 mm up to 0.4 mm), holes diameter of 0.1 mm.
5 showers per grids (repeatability)
Camera to take picture (3 per second)
Vacuum pump
Camera
Courtesy D. Grenier & T.M. Mendonca, CERN

## Slide 13: Prototypes – LBE shower test (2)
Observations:
  Shower feasibility proven: smallest spacing between holes of 0,5 mm for 0,1 mm holes
  Oxidation prevent a proper operation of the grid (analysis of the grid foreseen)
  Size of droplets vary between the start and the end of the shower
Shower at start.
Shower at the end.
After the serie of shower
Clogging visible

## Slide 14: Prototypes – LBE shower test (3)
Hoeve et al. (2010) and C.Clasen et al (2008)
gobbling
Classification of droplet formation regimes
Jetting
Gobbling
Regime | Velocity | Calculated droplet diameter | Average droplet diameter - test
Gobbling | 0 to 0,62 m/s | ~ 1,2 mm | ~ 1 mm
Jetting | > 0,62 m/s | ~ 0,4 mm | ~ 0,4 mm
Impact on the dimension of the droplets created
Limit velocity between the two regimes:
with the surface tension of the liquid (N/m), the liquid density (kg/m3) and r the nozzle radius (m)
Good agreement between theory and experimental data (considering the measurements and post processing errors).
To obtain smaller droplets, the outlet velocity should be > 0,62 m/s (jetting regime).

## Slide 15: Prototyping… … HEX test - plan

## Slide 16: Prototypes – HEX (1)
HEX – test proposal – from Sevan Kelpentidjian
Ecal mobil unit will be borrowed from CV department
HEX bloc with diffusion chamber, heating elements, feedthrough for thermocouples and openings.
Heaters
Opening for filling
Opening for vacuum pump
Thermocouples
On the ECAL unit:
Pump up to 7,2 m3/h and 4 bars
HEX up to 7 kW
Control of inlet and outlet temperature
Demineralized water
ISOLDE cooling circuit:
0,8 m3/h
10 bars

## Slide 17: Prototypes – HEX (2)
Planned tests:
  Test of the HEX bloc at 16 bar with air @ CERN
  Test of circulation of water inside the HEX channels, without LBE
  Test with LBE at various T and under vacuum
Expected results:
  Control of inlet and outlet water temperature to estimate the power extracted
  Verification of mechanical integrity of the HEX bloc
Since there is no circulation of LBE, the velocity of water must be lower than for the LIEBE target to be in the same cooling condition for the water.
Might be difficult to assess with precision the power extracted!
Dimensioning of an HEX:

## Slide 18: Prototyping… … other prototypes to be planned

## Slide 19: Prototypes – tests to be planned before the full loop test
Prototyping of coupling procedure for the main loop target and the pump/engine one – CERN
Prototyping for the coupling of the target with the front end (including the coupling of the monitoring elements and water for the HEX) – CERN
Prototyping to assess the behavior of the pipes if the LBE freeze inside (open point from the panel review) - ?
Testing of the pump (care to be put on cavitation issue) – IPUL
Testing of the robot compatibility in all situation (even in case of break up of the main loop) – CERN
Testing of the leak tightness system – CERN
Testing of the stability of LBE flow in Y-divider - ?

## Slide 20: Open points - conclusion

## Slide 21: Open points - conclusion
  Design still requires some finalization,
  Many prototypes to do,
  17 recommendations have been given by the panel review: to be discussed today,
  Other points?

## Slide 22: Thank you for your attention!

## Slide 23: Back up slides…