## Slide 1: Status of WP1 June 2008
A. Marchioro / PH-ESE

## Slide 2: Outline
Summary of objectives
Technology Access
  Tools
IP Blocks
Plans for second half of 2008

## Slide 3: Objectives
Provide basic services to in-house and external designers
  Technology support
    Design kit distribution and maintenance
    Libraries
    CAE tools
    MPW organization
  Coordinate activities for IP blocks
    Contribute to the definition and standardization of blocks of common interest
    Collect and distribute information from different design groups
    Provide a framework for documentation and distribution of information on blocks of common interest

## Slide 4: Technology Access
IBM
  Negotiation with US Authorities still ongoing
  Finally succeeded in creating a “consortium” of US Institutes for submitting a common formal “exception request” to avoid export license
    Preparation of relevant documents is ongoing and formally managed by BNL
Plan B: ST-CMP
  Discussed with CMP (Grenoble) access to ST as possible replacement
    All NDAs signed
    Design kits for 130, 90 and 65 nm installed but not yet used
  Discussion opened with ESA-ESTEC for sharing development activities in the areas of:
    130 and 90 nm Technology evaluation
    90 nm Library development and evaluation
    Invited to ESA conference in August to explore possible collaboration options

## Slide 5: Tools and installations
Two new SUN CAE servers
  One Server for ME already installed and in use
  Second Server for external public access to be installed soon
Tools
  NDAs for IBM 130 and 90 nm recently reviewed and extended
    IBM PDKs to some 15 Institutes
  MRE tools distributed to 13 Institutes
  MRE needs to be replaced next year (company is collapsing…)
      Contacts taken with Cadence subsidiary specialized in tools support
        Can we afford it …

## Slide 6: Evaluation Activities
RS codec (to be used in GBT)
  Objective: look for alternative low-power schemes to triple module redundancy
    SEU irradiation in Leuven, planned for April, postponed to July 4th
Devices for Power project:
  Agreed with Austria Micro Systems and IBM access to new 180 nm high voltage technology for DC-DC converter
    NDA ok
    Design kit received
  Discussions with ST are continuing (painfully) for access to BCD technology and 130 nm high voltage

## Slide 7: IP Blocks
Several blocks designed by various engineers exist and need to be “packaged” in a distributable form
  LVDS transceivers
  DLL (fromTDC13)
  PLL’s
    [40 MHz in, 4.80 GHz out] (from GBT)
    [40 MHz in, 1.28 GHz out] (from GBT)
Prompt detector
I2C Slave interface ready for distribution
e-link
  Protocol block (MAC)
  Electrical layer (PHY)
    Very Low power link design

## Slide 8: Plans for 2nd half of 2008
Tools:
  Actively seek a long-term replacement of MRE tools
    Options: VCAD (Cadence)
Macros and IP
  Do we need a 130/90 nm, ~40 MS/s, 10-12 bit ADC ?
ST submission
  Port, submit, irradiate and evaluate a set of “standard CERN test structures” to compare technologies
  Port design of RS codec to 130 nm ST to compare digital design
Submission of test structures with AMS for power transistor in first run of this technology

## Slide 9: Status of spending
Well on track, apart for money reserved for ADC
  Spent:
    26K for servers
    > 10 K for traveling (test beams and
    7K Irradiation Leuven
    14K two small protos in MPW 130 nm Mosis
  Coming soon:
    20K ST 130/90 nm submission
    30K e-link 130 nm IBM
    ?? 180 nm HV (run in November with Austria MS)
ADC funds (50K available)
  If ADC will be purchased in 2009, can we “park” 50K until then?
  If ADC will not be purchased, use to funds tools (VCAD) or other IP block of common interest (e.g. C4 pad library)