## Slide 1: Length of the YETS 2015-2016 / EYETS 2016-2017 Length of the technical stops in the LHC, SPS, PS and PSB
The length of the (E)YETS cannot be reduced. This is the reference to define and organize the works during the (E)YETS in order to reduce the workload for LS2, in particular in the PSB.

## Slide 2
Machine.
Preparations for the installation of the stripping foil power converters in BRF2 & BAT (Ref slide Georgi). Site preparations for the BSW 1L1 transformers close to the magnets (PSB injection region)…
EN-MEF-SU (survey): Test oil injection jacks for the magnet alignment & tooling.
Install magnet stack KSW16L1 and modify the vacuum chamber.
Surface.
New MPS (POPS-B), installation of the 4*18kV switchgear in M25.
BCER: Removal of the obsolete BI.DIS infrastructure, prepare rack space.
EN-EL consolidation works. Replace ERD16,17 & 18.
BI.BVT`s, Install 4 new racks in the BHP.
Install 16 additional power converters racks 258A and 258B BCER orbit correctors.
Machine/Surface.
Decabling campaign EN-EL.
Activities to be scheduled YETS 2015/16 (as of date 16/04/2015)