## Slide 1: Status of fabrication
Anastasiya Solodko

## Slide 2: Fixed Gap System (existing)
N | Requirements | Status | Responsible
1 | New spacers (t=0.5 mm) CLIASTND0137, 10 pieces to be ordered from Andalo Gianni | https://edh.cern.ch/Document/SupplyChain/DAI/6005300 DAI – rejected by Michael John BARNES | Hugo Alistair Day
2 | New LE, CLIASTND0077, 20 pieces | In progress: Said was contacted, TS prepared, launch price inquiry | Anastasiya Solodko, Lukas Pazdera
3 | Additive manufacturing of the LE | Drawings are in progress, gap is not guaranteed | Anastasiya Solodko
4 | Increase the holes in the next dielectric spacer from 10 to 17 mm | To be confirmed | 

## Slide 3: Baking results (9 electrodes + 8 small samples)

## Slide 4: Fixed Gap System (new)
N | Requirements | Status | Responsible
1 | Increase the windows 30-40 mm windows (diameter) and 40 mm holes in the spacer |  | 
2 | Smaller electrodes |  | 
3 | Bigger chamber |  | 
Windows

## Slide 5: Fixed Gap System (handling)
N | Requirements | Status | Responsible
1 | Transport/storage box to be designed for LE |  | Anastasiya, Serge
2 | Handling instruction to be created |  | Anders

## Slide 6: EXTRA (new spacer)
(x2) problem with Budget code
“Dear Maria,
This DAI should be kept “on-hold”, please, for the present time. Thanks.
Regards,
Mike” – Mike Barnes

## Slide 7: EXTRA (new dielectric spacer)

## Slide 8: EXTRA (assembly)