## Slide 1: Neutrino
Assembly Process

## Slide 2: Neutrino
Assembly Process
Step 1: Basement I beams positionned and fixed on the ground. Flatness checked

## Slide 3: Neutrino
Assembly Process
Step 2: Floor grid screwed to I Beams
Nota:
Need of additional feet under floor grid
Internal skin of SS pre-assembled on the grids?

## Slide 4: Neutrino
Assembly Process
Step 3: 1st vertical beam, position measured, and maintained by specific tool

## Slide 5: Neutrino
Assembly Process
Step 4: 2nd vertical beam, position measured, and maintained by specific tool

## Slide 6: Neutrino
Assembly Process
Step 5: Horizontal roof beam, position of module measured, and maintained by specific tool

## Slide 7: Neutrino
Assembly Process
Step 6: Small wall, 1st vertical beam, position measured, and maintained by specific tool

## Slide 8: Neutrino
Assembly Process
Step 7: Small wall, 1st vertical beam linked to 1st module, module assembly maintained by specific tool

## Slide 9: Neutrino
Assembly Process
Step 8: Small wall, Horizontal beams and grid installation, module assembly and horizontal beams maintained by specific tool

## Slide 10: Neutrino
Assembly Process
Step 9: Small wall, 2nd vertical beams, position measured, and maintained by specific tool

## Slide 11: Neutrino
Assembly Process
Step 10: Small wall, 2st vertical beams linked to 1st module, module assembly maintained by specific tool

## Slide 12: Neutrino
Assembly Process
Step 11: Small wall, Grid installation, module assembly maintained by specific tool

## Slide 13: Neutrino
Assembly Process
Step 12: Small wall 1 completed, module assembly maintained by specific tool

## Slide 14: Neutrino
Assembly Process
Step 13: Link small wall 1 to 1st module completed, module assembly maintained by specific tool

## Slide 15: Neutrino
Assembly Process
Step 14: Horizontal beams and grid installation for linking module 2, module assembly 1 and horizontal beams maintained by specific tool

## Slide 16: Neutrino
Assembly Process
Step 15: Vertical beams for module 2, positionned and maintained by module 1

## Slide 17: Neutrino
Assembly Process
Step 16: Horizontal roof beam for module 2, positionned and maintained by module 1

## Slide 18: Neutrino
Assembly Process
Step 17: Horizontal beams and grid installation for linking module 3

## Slide 19: Neutrino
Assembly Process
Step 18: Module 3 beams

## Slide 20: Neutrino
Assembly Process
Step 19: Module 3 grid

## Slide 21: Neutrino
Assembly Process
Step 20: All modules installed

## Slide 22: Neutrino
Assembly Process
Step 21: Last small wall, Vertical beams installation

## Slide 23: Neutrino
Assembly Process
Step 22: Last small wall, Horizontal beams installation

## Slide 24: Neutrino
Assembly Process
Step 23: Last small wall, Grid installation
Nota: If internal skin of SS pre-assembled on the grids, is it possible to insert last grids?