## Slide 1: CALET Development Status (August 1, 2014)
Due to the additional UV pulsed laser irradiation test after thermal vacuum test of calorimeter assembly level, start of CALET system test will be slipped from August to September.
CALET System Flight Hardware is assembled by the beginning of September, 2014.
PFM will be arrived at Tsukuba Space Center at the middle of October.
HTV5 launch schedule is under coordination between JAXA and NASA ISS program , and will be released soon.