## Slide 1: Q5 replacement at point 6 left
Integration proposition for new Q5L6
C. Magnier
--

## Slide 2
Actual situation
DFBAK
Frames DFBAK
Q5L6
BEAM DUMP
BEAM DUMP
Frames DFBMM
DUMP

## Slide 3
3D pictures
TRIPODE SURVEY
View on DFBMM warm cables

## Slide 4
Q5L6 actual layout
211377mm/IP6

## Slide 5
Q5L6, new magnet
Doc H. Prin

## Slide 6
Doc H. Prin

## Slide 7
New integration proposition
NEW Q5L6
DIPOLE TYPE CRYOSTAT
LHCQQS_S0253
LHCQQS_S0254
Turned jumper
MQY
MQY
LHCQQS_S0255
MCBYA
-215047mm/IP6
Existing service module
LHCQQA_S0177

## Slide 8
New Q5L6 in place
Old Q5 limit
MKD
MKD

## Slide 9
Q5L6 integration
!
!!

## Slide 10
DFBMM CONNECTION : actual situation
DFBMM
DUMP
FRAMES
WRL connection

## Slide 11
Position of the DFBMM
Conflict between frames and cryogenic extension

## Slide 12
Possibility 1 : moving DFBMM and put frame along the VC (like DFBAK)
FRAMES
DFBMM

## Slide 13
Possibility 2 : Not moving DFBMM but modification of the link (+3570mm)

## Slide 14
ABSTRACT
Impossible to keep frames on the DFBMM
Prop 1 : Moving frames toward DFBAK and modifications between frames and DFBM
Prop 2 : Keep DFBMM and frames at the actual place. Modification of the link between Q5 and the DFBMM

## Slide 15
Conclusions
  Vacuum supports and vacuum chambers to be modified in the new Q5 sector
  At least 2 beam dump support to replace
  Survey space reservation to be change according to the new Q5 cryostat
  BLM position to be check (beam dump and LHC beam lines)
  Modifications for DFBMM and/or it’s frames (see prop 1&2)
  In all cases modification of electrical connexions for DFBMM
  Modification of the connection of the DFBMM WRL
  In Prop 2 the work stand have to be change, DFBMM link need to be redone.
  Modification of the connexion to the QRL (extension)