Summary of GDB decisions and actions, GDB meeting  18-05-2004

# Next meetings:

- June     15 CERN

- July     13 CERN

- September     8 CERN

- October     20 Amsterdam

- November  17  CERN

- December 15  CERN

Security

The three GOC documents presented by T. Daniels at the March GDB meeting are formally approved now by the  GDB.

The GDB recommends  to have an EGEE-LCG joint security group. The group will be called “Joint Security Group”

The user registration doc will be renamed as “VO membership management”

A user registration task force was formed, as decided at the March GDB. A proposal will be presented for the July GDB.

Status of Phase 2 plan and MoU (L. Robertson)

The GDB decides to form a Planning team for Phase 2. The goal is to have a high level plan for ramping up the Tier-1s and the large Tier-2 centres.

First version of the plan should be available by the end of September 2004

The team will be formed by two people from LCG management team, one person per experiment, a few people from Regional Centres.

The Experiment estimates should be reviewed by LHCC (action on Les)

GDA

The GDB decides to consider  a new GDA team, from among the Tier-1 and the large Tier-2 centres ,devoted to write a service plan, monitor its progress and provide the resources to fulfils the plan.

Action on Ian to summarize and circulate  schematic proposal

Action on GDB members to suggest name of people to Ian. to be part of the group

Interoperability

The GDB  recognizes the need to solve quickly basic  interoperability issues between LCG and Grid3.

Action on ATLAS and CMS to define in a short document (1-2) their requirements for interoperation of LCG and Grid3 and concerning, storage interface (SRM?), file and collection replication (Unique or different catalogs), Computing Element (many or unique CE interface). A specific statement concerning the file catalogue should be specified (July GDB).

.

##### Action list

# Actions from previous meetings

| Action | Responsible |
| --- | --- |
| LCG Security ensure that Audit Requirements are implemented (deadline end of July) | National GDB members New Action on John Gordon to make a survey of sites |
| LCG Security Ensure that the list of people (nationally) to be contacted in case of security incidents is correct and provided to the LCG Security group Deadline end of July | National GDB members Action to be verified |
| LCG Security to replace for next year current VO manager Andrea Sciaba | CMS representative Action open |
| Grid Deployment to constitute a group that will look for installation tools to be used on top of existing systems and to analyse costs and benefits of the different possible solutions. Announcement will be put on the web. | Ian Bird Action closed |
| Grid Deployment to appoint someone to take part of the installation tools group | National GDB members Action open |
| Grid Deployment to constitute a group and find the manpower for a solution to access MSS (usable for the experiments Data Challenges in 2004) | Ian Bird Action closed |
| LCG Security prepare proposal for long-term User Registration/VO Management and Authorization following the results of the SEC Workshop and the GDB 13-01-04 recommendations | Dave Kelsey done |
| GUS and Call Centre - organize a meeting in the next weeks with the participation of the Experiment Representatives, the GOC and the CERN team and to report at the February GDB | Klaus-Peter Mickel done |
| Interoperability - present a set of recommendations for the March GDB meeting | Vicky White Presented at the May GDB meeting |
| LCG Resources - ensure that experiments requests funding/allocation go through the appropriate process in each country | Experiment representatives Action closed |
| LCG Resources - report the experiment allocations to the GDB (Bernd Panzer) who maintains the master database | National GDB members Action closed |
| Grid Deployment to organize a meeting between the deployment group and the RGMA developers and to prepare a plan for RGMA implementation in LCG2. The plan should be presented at the March GDB meeting RGMA will be part of the new release, status report at the next GDB by Ian | John Gordon, Markus Schulz Action closed New action on RGMA |
| Grid Operation Centre (GOC) – to ensure that the accounting system will be operational at the beginning of February, in order to use it for the Experiments’ s Data Challenges. The sites are responsible for sending the logging schema information to the central database. | John Gordon National GDB members Action open Report at June GDB |
| GUS and Call Centre – ensure that the relevant people from the experiment evaluate the support system and provide feedback. A meeting is foreseen for the March GDB | Experiment representatives done |
| Grid Deployment provide requirements for the development of general mirror procedure for the experiments software starting from a single worker node installation | Site representatives, Flavia Donno Action closed Open action on delivery a solution |

New actions

| Action | Responsible |
| --- | --- |
| LCG Security to finalize and circulateUser. Reg. Document | Dave Kelsey Action closed |
| LCG Security to send response to Ian Neilson questionnaire concerning IP connectivity on WN through security contacts | GDB members Action closed |
| LCG Security to provide feedback on the security document 2.1 | GDB members Action closed |
| LCG Security to propose a joint team CERN, FNAL, Sites within the security Group to define the technology and plan, to implement LCG security policies (within 1 month) | Dave Kelsey Done |
| Requests from POB to have a Search committee for the GDB chair election, names to be sent to Les before the May GDB meeting | GDB National members Done |
| Grid Deployment to make available the committed resources on LCG-2 | GDB National members Done |
| Grid Deployment to organize discussion to make practical recommendation on how to organize CE, queues and info providers in LCG | Ian Bird Action open |
| Grid Deployment to define working team to port LCG M/W to new operating systems: M/W to RHEL, Fedora and IA64 | GDB members Done New action: to report on progress |
| Grid Operation Centre (GOC) read the 3 SLA documents prepared by T. Daniels (see on the web) and provide feedback via mail. | Experiment representatives Done |
| LCG Resources – to publish on the GDB web page the available information on resources committed by centres | Bernd Panzer done |
| LCG-HP relationship – to keep contacts with HP and prepare the terms of agreement for HP participation to LCG | Ian Bird, Mirco Mazzucato Action open |