## Slide 1: WLCG Service Report 3 weeks, Oct 27 – Nov 17 WLCG Management Board, 17th Nov 2015 Luca Mascetti CERN v1.4 (updated Dec 1)

## Slide 2: Operations Coordination highlights https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOpsCoordination
CERN and OSG developed a BDII info provider for HTCondor CE
  already running at CERN
  other sites running HTCondor CE can benefit from it.
perfSONAR collector, datastore, publisher and dashboard now in production
  Stable operations

## Slide 3: Selected items from Operations (1) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
Critical Vulnerability broadcasted by EGI SVG
  Affecting software using the NSS security library (e.g. libcurl)
  https://wiki.egi.eu/wiki/SVG:Advisory-SVG-2015-CVE-2015-7183
BNL Incident with FTS3
  caused by bringOnline function
  Next release will prevent this issue
IN2P3 Major network incident
  affected the traffic in and out IN2P3
  Problem fixed after 1h
KISTI running with half of the job slots until Feb/2016
  to provide heavy ion reconstruction jobs with more memory

## Slide 4: Selected items from Operations (2) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
CERN
  Argus issue with central banning
    Affected all CERN job submission and authorization
  HTCondor pool in production from Nov 2
    ARC CE decommissioning started
  LSF upgraded on Nov 4
    Fixed scalability problem found in the previous attempt
  CASTOR and EOS upgraded during MD slot

## Slide 5: Selected items from Operations (3) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
Very high activity thanks to inclusion of HLT farms and other opportunistic resources
  More than 400k active cores reached, up to a peak of ~450k
ALICE
  Affected by Argus banning incident
    CERN got largely drained
  Problem accessing CASTOR
    Huge amount of transfers caused by big staging request in the wrong pool
    Fixed on the ALICE side and thanks to the CASTOR team
ATLAS
  Normal data taking and grid production activities

## Slide 6: Selected items from Operations (4) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
CMS
  Production system running full and smoothly
    Good resource utilization, sustained 120k cores busy
  Transfer failure on EOS
    Fixed internally in CMS (quota setting issue)
  AAA Global redirector not seeing European redirectors
    Workaround in place to fix the issue
LHCb
  Problems with FTS and EOS SRM (Bestman2) fixed
  Issues with dCache in IN2P3 and SARA

## Slide 7: Service Incident Reports https://twiki.cern.ch/twiki/bin/view/LCG/WLCGServiceIncidents
Published SIR on IN2P3 network incident
  https://twiki.cern.ch/twiki/pub/LCG/WLCGServiceIncidents/SIR-IN2P3-CC-network-2015-11-03-v3.pdf

## Slide 8: GGUS summary (3 weeks 26/10/15 -15/11/15) by Pablo Saiz
VO | User | Team | Alarm | Total
ALICE | 7 | 3 | 0 | 10
ATLAS | 5 | 33 | 0 | 38
CMS | 125 | 0 | 0 | 125
LHCb | 1 | 13 | 3 | 17
Totals | 138 | 49 | 3 | 190
Chart: 

## Slide 9: Significant events
Release on the 28th of October
  Notifications for GGUS downtimes
  Internal security patches
  New version of mail parser
Next release scheduled for 9th December
3 LHCb alarms for CERN:
  FTS (27/Oct), Argus(29/Oct), EOS (30/Oct)