## Slide 1: Cold Cryostat construction
O. Beltramello, F. Cadoux, G.Favre, S. Michal, D. Mladenov, C. Montanari, M. Nessi, D.Perini, A. Scaramelli, D.Smargianaki, A. Zani
E. Bascialla, S.Bonelli, A.Castellani

## Slide 3
Material and assemblies contracted to a D-Firm

## Slide 4
Material and assemblies contracted to a D-Firm

## Slide 5
Material produced by extrusion. Production should finish by beginning of November

## Slide 6
Material and assemblies in the contractual phase : tendering done !
Still under discussion the delivery time!

## Slide 7
Assembly tool under construction, should be delivered to CERN in the second half of November. Assembly in December

## Slide 9
U-frame assembiies ongoing in the main CERN workshop, starting from components delivered and under delivery.
First U frames needed in December.

## Slide 10
U-frame assembiies ongoing in the main CERN workshop, starting from components delivered and under delivery.
First U frames needed in December.

## Slide 11
Sequence of operations