## Slide 1: WA104 Cryogenics Agreements + LAr filter tests
David Montanari / Johan Bremer
Sep 24, 2015
Rev. 1

## Slide 2: Agreements
CERN-WA104 Work Package Agreement for the design, fabrication, delivery and commissioning of the Proximity and Internal Cryogenics and heat shields.
  Written and circulated for comments.
CERN-Fermilab Work Package Agreement for the design, fabrication, delivery and commissioning of the Proximity and External Cryogenics.
  Written and waiting for internal comments before circulation.
  Will be discussed during the meeting at CERN on Oct 13-16.

## Slide 3: LAr Filter tests
All parts have been ordered and are available with one exception.
Only missing item is the Mass Flow Controller: there was a problem with the purchase, the buyer did not order it when the order was placed. It was reordered the past week, it should be delivered next week (not in stock).
Fabrication is in progress:
  the filter vessel is almost ready (few parts being machined).
  It will then be filled with the filtration material and closed.
Next is to assemble the piping, leak check it and do the regeneration.
In the meantime the heater and temperature sensors will be pre-tested.
Regeneration gas mix (98% Ar-2% N2) is being ordered and should be available mid next week.
Estimate to completion: 1-2 weeks (Few days for the mechanics + delivery of MFC + leak check).
Regeneration should take 2-3 hrs, depending on the flow rate.

## Slide 4: Thanks