## Slide 1: Middleware Update
Andreas Unterkircher
SA3 CERN

## Slide 2: gLite releases (SL4)
WMS update showed problems in production after 2 weeks of load
  Workaround is available (thanks to Maarten Litmaath)
  Shows the necessity of early life support/managed rollout
  Patch 2597 “In Certification” – claims to fix most of the problems
Updated VDT 1.6 with gridFTP2 support
FTS fix for invalid delegated proxy certificates
Latest update this week (minor fixes)
SCAS/glexec is certified
  Currently in PPS
  Pilots: IN2P3, FZK, NIKHEF

## Slide 3: gLite 3.2/SL5
WN released 23. 03. 09
  Didn’t receive any complaints so far (but not yet installed widely)
  We know that lcg-ManageVOTag and lcg-tag don’t work. Fixes already provided; patches in “Ready for Certification”
LCG AA area for SL5
  New scripts to also update on SL5 are currently being tested
SL5 UI
  Pre-certification testing during the past 2 weeks
  Found some issues
  Received fix for last blocker (wms-ui) yesterday
  Patch can go to certification now
  If no problems occur it can be released to production end of April

## Slide 4
DPM and LFC
  SL5 release tag provided by developers this week
  DPM and LFC can now be released independently (thanks to Akos Frohner)
  Needs an updated VDT rpm (globus gsi threading bug). Provided by VDT this week
  We can now construct the SL5 node types
  Release to production: starting first half of May
FTS/FTA/FTM
  Release tag not yet received
  Needs an updated gLite trustmanager (not yet available)

## Slide 5
CREAM
  Builds on SL5
  Not yet being worked on; needs also updated trustmanager
BDII
  Should be easy as the rpms are noarch
  SL5 specific issue has been found, new rpm received yesterday