## Slide 1: WLCG Service Report 6 weeks, Dec 8 – Jan 19 WLCG Management Board, 19th Jan 2016 Maarten Litmaath CERN v1.1

## Slide 2: Operations Coordination highlights (1) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOpsCoordination
Operations Coordination team changes
  Andrea Sciabà and Pablo Saiz have moved to new activities and are thanked for their contributions!
  The current chairs are:
    Alessandra Forti
    Maria Alandes
    Maria Dimou
    Pepe Flix
Workshop for HTCondor and ARC CE users in Barcelona Feb 29 – March 4
  https://indico.cern.ch/e/Spring2016HTCondorWorkshop
  Overlaps with the ATLAS software week

## Slide 3: Operations Coordination highlights (2) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOpsCoordination
BDII slapd crashes: RedHat did not yet release the openldap fixes that we tested successfully
  Foreseen for RHEL 6.8, release date to be announced
  RedHat also agreed to release the fix in CentOS/EL 7
Globus GSI change: 2 tickets for new service certificates were still open
  CNAF largely done, FNAL solved on Jan 22
Reminder: EGI set April 30 as deadline for the decommissioning of SL5 services
Middleware Readiness
  Inclusion of gfal2-util testing on the WN

## Slide 4: Operations Coordination highlights (3) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOpsCoordination
CERN: steady ramp-up of HTCondor resources
  96 kHS06 out of a total of 784 kHS06 on Jan 7
ASGC: CASTOR decommissioned
Multicore accounting
  EMI3(WLCG), Tier1 and Tier2 views in the portal include cores
  EGI view does not (yet)
  ATLAS working on comparison of Dashboard and APEL accounting records
Memory limits management in batch queues
  https://twiki.cern.ch/twiki/bin/view/LCG/BatchSystemsConfig
  Sites are asked to report their recipes
    Tickets were opened for CERN and T1 and had good response

## Slide 5: Operations Coordination highlights (4) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOpsCoordination
Information System evolution
  Proposal for a new WLCG InfoSys presented in the Dec GDB
  Good discussions on definitions of benchmarks and computing capacities
HTTP deployment
  ETF Nagios monitoring running for ATLAS and LHCb
  First set of tickets opened for ~20 sites
Network and Transfer Metrics
  Stable perfSONAR operations
  LHCb DIRAC bridge available
Machine/Job Features
  2nd and 3rd draft of the HSF technical note

## Slide 6: Selected items from Operations (1) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
Successful conclusion of the heavy-ion data taking
High activity before, during and after the end-of-year break
ALICE
  CASTOR disk servers were consolidated into a single pool for convenient use of all resources
  High-memory arrangements for heavy-ion reconstruction were undone because not needed
  CASTOR transfer manager got stuck a few times, blocking file accesses
    Developers added more debug info
  Instabilities due to EOS being close to full (mitigated)

## Slide 7: Selected items from Operations (2) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
ATLAS
  Network problem between EU and Canada Jan 11-13
    GGUS:118730 and GGUS:118748
    Handled by WLCG Network Throughput support unit
  Large amount of dark data created over the end-of-year break
    Cleanup campaign ongoing
  2015 p-p reprocessing (~1.8 PB raw input data) almost completely finished during the end-of-year break
    In the past comparable campaigns took 4-6 weeks
  Several FTS issues, see next page

## Slide 8: Selected items from Operations (3) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
FTS incidents
  Expired CRLs at BNL cured by "service httpd graceful" cron job
  Overload and timeouts due to large staging activities for ATLAS raw data
    Fixed as of 3.4.0
    On the CERN pilot instance since mid Dec
  REST MySQL interface bug led to small data loss for ATLAS
    Developers advised service managers to change a MySQL configuration setting
    Done at BNL, CERN and RAL

## Slide 9: Selected items from Operations (4) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
CMS
  Heavy-ion data taking pushed storage, transfers and reconstruction to their limits
  CMS Tier 0 computing could only use a fraction of its quota (GGUS:118546)
    OpenStack issue to be fixed upstream
  Issues in accessing heavy-ion data on some Wigner machines (GGUS:118082)
LHCb
  Steady data processing, no major issue
OSG
  Transition from OSG CA to CERN CA in place for US ATLAS

## Slide 10: Selected items from Operations (5) https://twiki.cern.ch/twiki/bin/view/LCG/WLCGOperationsMeetings
dCache: serious bug discovered by NDGF after upgrade
  Large number of files became cache copies, i.e. could normally have been erased without penalty
  Bug was introduced already in Jan last year, affecting 2.12, 2.13 and 2.14
  NDGF lost ~17k files, mostly of ATLAS
  A few T1 and other sites were potentially affected
    Depending on DB flavor, deployment and operations
  Advisories were sent by dcache.org and WLCG MW Officer
  https://twiki.cern.ch/twiki/pub/LCG/WLCGBaselineVersions/dcache-bug.txt

## Slide 11: Service Incident Reports https://twiki.cern.ch/twiki/bin/view/LCG/WLCGServiceIncidents
None

## Slide 12: GGUS summary (6 weeks 7/12/15 - 17/1/16) by Pablo Saiz
VO | User | Team | Alarm | Total
ALICE | 5 | 4 | 1 | 10
ATLAS | 40 | 79 | 0 | 119
CMS | 173 | 4 | 1 | 178
LHCb | 11 | 18 | 1 | 30
Totals | 229 | 105 | 3 | 337
Chart: 

## Slide 13: Significant events
Release on the 9th of Dec
  New Support Unit: WLCG HTTP Deployment
  Updated documentation of Ticket Categories
  Minor changes in the UI
Next release scheduled for 27th Jan
3 alarms for CERN:
  ALICE Castor (18th Dec)
  CMS Openstack (8th Dec)
  LHCb FTS (18th Dec)