## Slide 1: WP10- Future Magnets Introduction to General Meeting
Lucio Rossi (CERN)

## Slide 2: Status
Conceptual Design phase is over
Engineering design, both for conductor and magnet, is proceeding well but…
 need to conclude it for F2 and the CT1.Be practical: the best si the enemy of the good.
Practice is what we need now
Learning will be accelerated by experience
We must test a succesful magnet in one year (we can and should test more magents beforehand…)

## Slide 3: Conductor for Magnets
We need to define in this meeting:
    Final (for Eucard2) plan for conductor purchasing
    Please give all your needs including dummy, etc… (but not too much – conductor si expensive…).
    CERN is (and will be) purchasin material in order to assure Eucard2 and also pst-Eucard2 magnet activities
Assure that we ahve at 3-4 magents for test before 2016, such as at least one or two will be succesful.
Assure the test with proper instrumentation

## Slide 4: Last topic: beyond EuCARD2
We want to keep the collaboration together
However we cannot ask for further funding to EU (except for a small program only of conductor industrialization)
We would like to know who would like to continue collaboration with your own means (the ideal «hat» is FCC, to be discussed).