## Slide 1: RF-WP1 - Collaboration Agreement KE2722/BE/FCC
VSC:
  Collaborative sharepoint site created https://espace.cern.ch/TE-VSCgroup/Projects/Collaborations%20K%20and%20P/KE2722/_layouts/15/start.aspx#/ access rights being verified
  List of analysis proposal worked out within CERN, verified with LNL and STFC and circulated for comments (none)
MME:
  Said is ordering Cu OFE sheets and preparing thermal treatment (245 C / 2h) for then sending to LNL for manufacturing of 6 GHz test cavities
  Engineering design of 800 MHz cavities ready (3 mm thickness)
RF:
  Design of 8 GHz cavities ready (see above).
All: 800 MHz single cell would be useful for tests & developments
All: budget requests to be given to Paolo

## Slide 2: RF-WP1 - Collaboration Agreement KE2722/BE/FCC
LNL (2.12.2015):
      Dear Sergio,
      as you know, the contract was lost by mail, and had to be signed again.
      I know that it was a good collaboration betweeen the CERN, the STFC and INFN administrations in order to sign the project.
      Then I know that INFN is sending a proforma invoice to CERN in order to get the first anticipation.
      In conclusion from our side the contract is not yet officially started.
      My group is however working on the setup of the instrumentation required for the project, but all is practically unofficial.
STFC (2.12.2015):
        …