14.4. Readout systems for innovative calorimeters
Katja Krüger (DESY) and Dirk Zerwas (LAL)
WP 14 – Aida 2020 meeting
June 15, 2016

---
Milestone 58: Definition of optical and electrical coupling of readout, interface functionality and DIF design
Verification: DIF data sheets
Date: 24 months
Comment: not defined for a specific detector
Status: on-track with several options
IPN Lyon
Implementation of a GBT based communication for Roc chips
Presentations in the previous meetings
LLR
ECAL DIF
DESY
Design and production of a new DIF
for scintillator readout
status: see Jiri's talk

---
Deliverable 14.5: Common running of calorimeter prototypes
Data acquisition system to allow for a common data taking of different highly granular calorimeter prototypes in beam tests at CERN and DESY. These tests should provide data files containing events synchronised between the subsystems.
Date: Month 36
Status:
intensive discussions
in CALICE DAQ taskforce on combined running of different linear collider calorimeters
WP5: during Beam telescope workshop 3-5 February 2016 at LAL
WP5: Interface definition: draft available
hardware standards for common DAQ of linear collider calorimeters agreed upon
combined SDHCAL+SiECAL beam tests (see Vincent's presentation this meeting and Imad's presentation for Christophe in the WP5 package meeting)

---
Deliverable 14.6: Final Detector electronics (space constraints….)
Date: Month 44
Status:
• DIFs of M58 designed to fulfill requirements
• Ideas on how to evolve for other detectors in discussion

---
Deliverable 14.5: geared to LinearCollider, but keeping an eye on LHC activities under the “platform” idea
Example:
•	LC EMCALO DIF space 3cm
•	HighGranularityTimingDevice Readout electronics: cm in rad environment
•	Common: reliable interconnections ASU and DIF