## Slide 1: LIU Beam Parameter Working Group Meeting #2
    Outline:
    Recap of topics to be followed up

## Slide 2: LIU beam parameter Working Group
Critical LIU beam parameters (bunch intensity and emittances @SPS extraction) depend on:
  Validity of a set of assumptions made to determine the table, e.g.
    Loss/emittance growth budgets per machine
    PSB performance with Linac4 and acceleration to 2 GeV
    Maximum values of acceptable tune spreads in the different machines
    Longitudinal beam parameters at the interface between machines
  Beam production scheme
  Baseline of the upgrades included in the project and predicted performance
The main goal of the LIU beam parameter WG will be to ensure consistency between the LIU beam parameter lists and the factors that can affect them:
  Changes in project baseline
  Lessons learnt from machine/simulation studies

## Slide 3: List of topics to be addressed
Subject | Question | Next milestones | 
PSB brightness line | Half slope or slope from simulations? | Wrap-up of studies on 12 January (E. Benedetto), then hopefully options will become clear | 
Longitudinal emittance @PS injection | How much can we blow up in the PSB? | Need to summarise 2015 findings and perspectives for 2016 in terms of studies, follow up 2016 studies | 
Bunch length @PS injection | How long a bunch can be extracted from the PSB? | Need kicker rise-time measurements and beam quality measurements in PS when transferring bunches with different lengths | 
PS performance | Intensity limitation @extraction | Need further studies with coupled bunch longitudinal feedback and checks on other potential problems (TMCI at transition and e-cloud at 26 GeV/c) | 
SPS performance | Intensity limitation @extraction | Impedance reduction (flange shielding + HOM damping improvement) to be fully incorporated in simulations (Elena’s BD WG) | 
SPS performance | Intensity/brightness limitations from protection devices, dumps, heating, … | Input from studies within Verena’s beam loss and protection devices WG and power loss calculations | 
Performance of ion beams throughout injector chain | Build a consistent parameter table | Build a table of achieved parameters first, then define assumptions (identify budgets, limitations, actions, expected improvements, etc.) and deduce final LIU table | 
Notes: Also for ions longitudinal parameters are also very important, e,g. longitudinal emittance in LEIR because larger values reduce losses at RF capture (but need to be consistent with PS with bunch splitting…), bunch length and longitudinal emittance at SPS injection (for space charge and IBS in the SPS)
Add line on beam losses and optics