## Slide 1: LHC RF Spare Cryomodule Project Overview 04 Feb 2016
M. Karppinen BE-RF-SRF

## Slide 2: LHC Cryomodule project goals
The main goal is to minimize LHC downtime due to possible failure in the installed cryomodules by having stock of fully conforming spare units
Re-establishment of Cu-Nb cavity technology at CERN ranging from cavity and cryomodule design to modern fabrication methods and related infrastructure
Time scale 2015-2018

## Slide 3: Project deliverables
CM #2 recovered Nov-15
Cavity #19 to validate/re-process Mar/May-16
Practice cavities (spinning) x 2 May-16
As-built design folder Jun-16
Inventory of CM parts & tooling Jul-16
Model cavities (electro-hydr.) x 2 Oct-16
Dressed cavities(* x 4 Jan-17
New spare cavities x 10 Dec-17
Cavity trains for CM6-7 integration Feb-18
*)He-tank design revision (TBC)

## Slide 4: Project infrastructure
Cavity cell production line
  Half-cell & cut-off fabrication, He-tank assembly (EN-MME)
  Chemical processing (TE-VSC)
  L/HPWR (BE-RF)
  Nb-sputtering (TE-VSC)
  Tuning (BE-RF)
Cavity acceptance tests
  Metrology (EN-MME)
  Optical inspection (BE-RF)
  Warm RF testing (BE-RF)
  Vertical and horizontal RF testing at 4.5 K (BE-RF)
Cryomodule assembly line
  Spare storage & logistics (BE-RF)
  Cavity unit (BE-RF)
  Cryomodule (BE-RF)

## Slide 5: Responsibilities:
BE-RF:
Project coordination
Budget
Cavity design
Acceptance tests
Couplers, LLRF etc.
Spare storage & logistics
Cryomodule assembly
Operation
EN-MME:
Design office
Material supply and characterization
Cavity fabrication
Metrology
Cryomodule design & integration
Cryomodule manufacture
TE-VSC:
Chemical processing
Thin film R&D
Nb-coating
Vacuum vessel design

## Slide 6: BE-RF+DO Manpower (FTE)

## Slide 7: TE-VSC & TE-MME

## Slide 8: LHC Cavity Unit

## Slide 9: Cavity Unit