## Slide 1: Welcome !
L. Bottura and L. Rossi
on behalf of HL-LHC WP11 and TE-MSC
Review of the 11T Dipoles at Collimator Section for HL-LHC

## Slide 2: Scope of the review
The scope of this review is to examine:
  Magnet design status, with special attention to the cold mass, its cryostat and electrical, hydraulic, mechanical, vacuum interfaces and integration in the LHC continuous cryostat and LHC arc circuit;
  By-pass and collimator design;
  Results of model magnets;
  Status of prototype magnets;
  Conductor performance, procurement status and plans;
  Status of production tooling, finalization of design and procurement;
  Components procurement, status and plans;
  Test plan, QA/QC, and safety aspects;
  Production schedule and global plan to installation (including constraints given by LS2)

## Slide 3: Previous Reviews
11 T Collaboration Review, 26-27 September 2012 (https://indico.cern.ch/event/207539/)
2nd International Review of the HL-LHC 11T Dipole for DS Collimation, 8-10 December 2014 (https://indico.cern.ch/event/354499/)

## Slide 4: Boundary conditions have changed
The LS2/LS3 schedule has changed
  LS2: 2019-2020 (+ 6 months w/r to 2014, duration 24 months)
  LS3: 2024-2026 (+ 12 months w/r to 2014, duration 30 months)
Scope of final production clearer and reduced (2 + 2 CCC for LS2, 4 for LS3)
Considerable progress on the technology and its validation (model tests, single and double aperture, achieved stable 12.5 T)

## Slide 5: Specific questions to the panel – 1/4
Overview
  Is the overall plan for the 11T dipoles at collimator section clear, realistic and coherent with the whole HL-LHC project ? Does it satisfy the needs ?
  Is the plan matching the request from collimation ?
  Are the recommendations from the previous review adequately followed-(up) ?

## Slide 6: Specific questions to the panel – 2/4
Models
  Was the acquired experience with the models well fed into the prototype/series design ?
  Have all useful tests been carried out ? If not, which ones would you recommend ?
  Have the tests results been sufficiently analyzed and understood ? If not, do you recommend further analysis ?

## Slide 7: Specific questions to the panel – 3/4
Prototype / Series
  Is the development of the design (superconductor, collared coil, cold mass, cryostat,….) appropriate (in terms of quality, schedule, resources) ? If not, what are the critical areas ?
  Is the development of the tooling appropriate (in terms of capacity, quality, schedule, resources, margins,…) ?
  Are all procurement aspects (superconductor, collared coil, cold mass, cryostat,….) including QA/QC in line with the needs ? If not, what is missing or should be reinforced ?
  Is the protection scheme presented sufficiently robust to be compatible with the operation constraints ? If not, what is missing or should be developed or modified ?
  Is the powering scheme presented adequate for the operation of the 11 T in the LHC arcs ? If not, what are the areas to improve ?
  Is the test plan (throughout production and acceptance tests) sufficiently developed ? If not, which critical tests are missing ?
  Is the production strategy in a maturity stage corresponding to the global project ?

## Slide 8: Specific questions to the panel – 4/4
As a summary
  The results obtained so far and a plan for the project were presented. Have you identified missing topics or technologies that would jeopardize the 11T dipoles at collimator section and prevent from installing two 11T assemblies during LS2 ?
  Is the plan allowing to meet the challenges realistic ? Is the inherent level of risk acceptable ?

## Slide 9
Off to a productive review !