## Slide 1: SLHC-PP annual meeting Welcome and introduction
February 25th
L. Linssen

## Slide 2: The past year….
The most important is the technical progress !!!

## Slide 3: Some SLHC-PP dates …..
Kick-off meeting April 8 + 9, 2008
End April 2008:
  Grant agreement signed by both EU and CERN
End May 2008:
  Grant agreement signed by all partners
Beginning of June 2008:
  First installment sent to all beneficiaries
December 1st 2008:
  Official accession of RWTH Aachen as beneficiary (in WP8)
February 5th 2009:
Received official EU approval for accession RWTH Aachen (member as of 1/12/2008)

## Slide 4: Milestones

## Slide 5: Deliverables

## Slide 6: SLHC-PP Public Pages Project
Work by Colin Barras
Science Writer

## Slide 7: Background for General Public: Why, What, When?

## Slide 8: Technical Information for General Public
Work Packages

## Slide 9: WP8: Tracking Detector Power Distribution converted to “Power Issues” >> thanks to M.Weber

## Slide 10: Timescale
Collection of content by Colin Barras via phone interviews (15 min talking + one feedback call)
  WP leaders
  Partners
April: Content finished
Mid May: Pages available to general public

## Slide 11: SLHC-PP Management Report
April 08 – January 09
M.Capeans, N.Knoors, C.Montagnier, K.Ross

## Slide 12: SLHC-PP Membership
Registered in PPT: 99
CEA and CNRS do not report in PPT, but have provided estimates
Chart: Members per WP
| WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | WP8
Registered Members per WP | 10 | 6 | 9 | 9 | 23 | 20 | 18 | 15
Chart: Members per Beneficiary
| CERN | AGH-UST | CEA-Saclay | CIEMAT | CNRS-IN2P3 | CTU | DESY | ETH Zurich | FOM-NIKHEF | GSI | Imperial | INFN | PSI | STFC | UBONN | UNIGE | USFD | RWTH-Aachen
P-M per Beneficiary | 47 | 2 | 9 | 5 | 9 | 2 | 2 | 1 | 3 | 3 | 1 | 3 | 10 | 3 | 4 | 2 | 2

## Slide 13: Personnel Expenses April 08 – Jan 09
WP | P-M | P-M reported / P-M budgeted for Period1 | P-M reported / P-M budgeted for whole Project
1 | 13.7 | 84% | 28%
2 | 3.8 | 22% | 7%
3 | 31.1 | 92% | 30%
4 | 19.8 | 66% | 22%
5 | 21 | 55% | 18%
6 | 37 | 57% | 19%
7 | 24 | 39% | 13%
8 | 54.5 | 84% | 28%
SUM | 204.4 | 63% of Period1 budget | 21% of whole budget
PM from Worked Hours reported in PPT
Assumption: flat spending profile (year budget = total/3)
Full SLHC-PP project has 976 PM in Annex-I

## Slide 14: PM for RTD Activities (WP 6 ,7, 8) April 08 – Jan 09
Chart: 
| CERN | AGH-UST | CEA-Saclay | CIEMAT | CNRS | DESY | INFN | PSI | STFC | UBONN | RWTH Aachen
Budget (1 year) | 89.3333 | 12 | 24 | 10 | 6 | 0.66667 | 2.3333 | 5.3333 | 20 | 16 | 3.3333
Actual (10 months) | 54.12 | 5.91 | 5.9 | 6.47 | 3 | 3.02 | 1.68 | 0 | 13.85 | 20.05 | 0.82

## Slide 15: PM for Coordination Activities (WP 2, 3, 4) April 08 – Jan 09
Chart: 
| CERN | CEA-Saclay | CIEMAT | DESY | ETHZ | FOM-Nikhef | Imperial | STFC | UNIGE
PM Budget (1 year) | 46 | 2 | 1.3333 | 6 | 5 | 6.6667 | 3 | 8 | 3.3333
Actual (10 months) | 26.32 | 0 | 0 | 1.94 | 2.77 | 5.39 | 2.85 | 6.25 | 9.16

## Slide 16: PM for Support Activities (WP5) April 08 – Jan 09
Chart: 
| CERN | CTU | GSI | PSI | USFD
Budget (1 year) | 19.3333 | 6 | 5.3333 | 5.3333 | 2.6667
Actual (10 months) | 9.18 | 9.84 | 0.03 | 0 | 2.18

## Slide 17: PM for Management Activities (WP1) April 08 – Jan 09
Chart: 
Budget (1 year) | 16.3333
Actual (10 months) | 13.7

## Slide 18: PM / Partner Actual (10m) / Budget (3 y)
Chart: 
| CERN | AGH-UST | CEA-Saclay | CIEMAT | CNRS-IN2P3 | CTU | DESY | ETH Zürich | FOM-NIKHEF | GSI | Imperial | INFN | PSI | STFC | UBONN | UNIGE | USFD | RWTH Aachen
 | 0.2014 | 0.16417 | 0.075641 | 0.19029 | 0.16667 | 0.54667 | 0.248 | 0.18467 | 0.2695 | 0.001875 | 0.31667 | 0.24 | 0 | 0.23929 | 0.41771 | 0.916 | 0.2725 | 0.082

## Slide 19: PM / Partner Budget (3 y) VS Actual (10 m)
Chart: 
| CERN | AGH-UST | CEA-Saclay | CIEMAT | CNRS-IN2P3 | CTU | DESY | ETH Zürich | FOM-NIKHEF | GSI | Imperial | INFN | PSI | STFC | UBONN | UNIGE | USFD | RWTH Aachen
PM Budget (3 years) | 513 | 36 | 78 | 34 | 18 | 18 | 20 | 15 | 20 | 16 | 9 | 7 | 32 | 84 | 48 | 10 | 8 | 10
PM Expenditure April08 - Jan 09) | 103.32 | 5.91 | 5.9 | 6.47 | 3 | 9.84 | 4.96 | 2.77 | 5.39 | 0.03 | 2.85 | 1.68 | 0 | 20.1 | 20.05 | 9.16 | 2.18 | 0.82

## Slide 20: The annual meeting
Aim of the present annual meeting:
Discuss progress of the 1st year and plans for the 2nd year
Public SLHC outreach event (Thu morning)
Preparation for the first official annual report
  Presentations at the annual meeting form the seed material for the technical progress section of the annual report
  Information session this afternoon at 17:30 hrs

## Slide 21
Invitation
This evening 18:30 hrs
Drinks and snacks
In the glass box
All are welcome
…even those who forgot to register…
have a nice meeting !