## Slide 1: Technical Stop 31st May/1st June 2010
EN-MEF-ABA

## Slide 2: PS Booster (1) David MCFARLANE
Request made by: | Phone number | Day of work | Names of people requiring access | Work to be done
Thierry MASSON (TE/ABT/SE) | 164527 | 1st June (Morning) | P. BLAISE A. PROST A. ZEPPA | Visual inspection of striplines on septa magnets BT.SMV10 and BT.SMV20. Replace if defective.
F. LENARDON (BE-BI) | 164486 | 1st June (Morning) | F. LENARDON | Take some photographs of the transformer BT . TRAS.
Matthias HAASE (BE-RF) | 163090 | 1st June | M. HAASE | Control of the cooling water system of the Cavity C02, C04 and C16.
Karsten KAHLE (TE-EPC) | 163619 | 31st May / 1st June | D. DENUSIERE J-M. BERNAL L. GERMAON-BONNE | Stop of TCR Booster and re-painting of TCR reactors. Last year we had discovered fissures in the surface, with the risk of water penetration into high voltage coils. One layer of paint already applied in 2009, now we need to apply one last layer of finish paint.
Pierre DAHLEN (TE-MPE) | 160008 | 1st June (Afternoon) | P. DAHLEN J-L. VO DUY A. CAUPHY | To look and see if the plate to fix the interlock boxes that have been made are OK

## Slide 3: PS Booster (2) David MCFARLANE
Request made by: | Phone number | Day of work | Names of people requiring access | Work to be done
Antony Newborough (TE-MSC) | 160429 | 31st May (All day) | A.Newborough M. STRUIK G. Perrin Bonnet D.Tommasini L. Moreno P. Vidales J. Charles Duffay D. BODART K. SAQI V. PRIETO | Inspection of magnets + interventions if needed. Testing of magnet BT. BHZ.10 (powered)
Delphine GERARD (BE-BI) | 164146 | 1st May (Morning) | G. DELPHINE W. ANDREAZZA N. FAVRE | Relevé pour le projet de remplacement des pick-up ligne BT
Gianfranco RAVIDA (TE/ABT) | 165182 | 31st May (All day) |  | Replacement of Oil Level Sensor, its stand, electrical connections and test. (This work is located in the surface building, oil system, behind rack 114.

## Slide 4: SPS (information provided by Jerome Axensalva)
LSS5 (BA5):
  UA9 experiment : Exchange of Goniometer #2 & installation of 2 scintillators.
  E-Cloud : replace 2 e-cloud monitors and MBN chambers with carbon coated.
  Scaper : install the second shielding just before QD517 (needs also a to exchange the vacuum chamber)
SPS Ring and Tranfer Lines:
  RF Maintenance and inspection (Dampers, cavities, etc.)
  Magnet Patrol for inspections (water leaks, etc.).
  Safety Inspections (EN/GMS).
  Lifts Inspections.
HiradMat (for details ask S. Evrard):
  Water leak cooling cable TCC6
  Cabling works
  Vacuum works