## Slide 1: Transition from git.cern.ch
31/03/2016
P. Hristov

## Slide 2: Motivation
You probably saw the following message
remote: ****
remote: *** git.cern.ch is being replaced by GitLab. Please read http://cern.ch/go/h9RV
remote: ****
We discussed the evolution of AliRoot in November 2015
The same question concerns now AliPhysics

## Slide 3: IT schedule
February 2016: creation of new repositories disabled and empty repositories removed
February 2016: email notifications sent to repository owners
March 2016: banner about upcoming service discontinuation displayed on git push operations
July 1st, 2016: git.cern.ch becomes read-only; move to GitLab remains possible
September 26th, 2016: git.cern.ch is definitively stopped

## Slide 4: From gitolite to GitLab
Quick and straightforward migration to GitLab
  But not automated: librarians need to decide on grouping and access levels to be granted
Pay attention to :
  ‘CERN Public’ visibility level not available
    Use deploy keys instead: KB0003129
  Git hooks: GitLab features cover >90% use cases
    Web hooks and GitLab CI can be used for the rest
  Fine grained permissions not supported
    Instead a code review/Merge Request workflow is used in GitLab
    Please get in touch ASAP in case fine-grained permissions are important for your workflow. We’ll find solutions.

## Slide 5: Different possibilities
Do not move, ask for extension of the support until we are ready to move
Ask for fine-grained permissions and move AliRoot/AliPhysics to GitLab
Move AliRoot/AliPhysics to GitHub
Move one of them to GitHub, the other to GitLab

## Slide 6: “Do not move”
We (Predrag) can try to negotiate extension of the Git service, the successful outcome is not guaranteed
We (ALICE) still will have to move at the end
There is no good time for this transition: we always have conferences, preparation for data taking and processing, data taking, data processing, etc.
I think postponing the transition is bad option

## Slide 7: “Move to GitLab” without change in the workflow
The only change is the URL of the repository, all the rest stays the same
Every user can do the transition with one command for each repository
git remote set-url origin <new_url>
Depends on the possibility (IT) to provide fine-grained permission
Gives us chance to introduce the new workflow (pull requests) gradually
Looks like this is the “minimalistic” approach (we rely on IT). It is not even a migration…
We still have to do the transition to the new workflow and to GitHub which might be affected by the GitLab experience

## Slide 8: Move to GitHub - I
We have now all the prerequisites:
  Build system that supports many repositories and external sources
  Validation cluster to run different tests: from compilation to simple simulation/reconstruction to complete cpass0/cpass1/ppass/AODfilter
  Agreed workflow based on pull requests and feature branches
The transition is more difficult, see next page

## Slide 9: Move to GitHub - II
Technical steps:
  Strip out the external packages from AliRoot. Use the authoritative sources or populate separate ALICE repositories for those without real support
  Get rid of the OCDB and binaries from AliRoot/AliPhysics. They can be hosted in separate reference repository if needed. This step is slow since it requires change in the history.
  Move the remaining AliRoot/AliPhysics to GitHub
Establish the (e)groups and the workflows

## Slide 10: Move to GitHub - III
This is the most direct way to the desired development
It is difficult to change the way we are working in three months (by 01/07)
I think the intermediate GitLab is easier option

## Slide 11: Use both GitHub and GitLab
We need good reasons to have for example AliRoot in GitHub and AliPhysics in GitLab.
Our software is licensed under GPL license, therefore it is eligible for being publicly available on GitHub.
In case someone wants to keep analysis code private, the license needs to be changed.
I do not see any advantage in this complication

## Slide 12: Proposal
Ask IT for support of fine-grained permissions in GitLab
Move the current AliRoot and AliPhysics to GitLab
Continue with the old workflow for a while
Prepare the transition to GitHub
Move the code repositories to GitHub after the end of data taking
For the data/binary repositories use whatever is most suitable (size, performance, etc. criteria)
Use the new workflows with GitHub in 2017