## Slide 1: General Information
G. Arduini, M. Giovannozzi, R. Tomas
64th WP2 Meeting – 29/03/2016

## Slide 2: Outcome of the Powering Review
ITs powering: move to the proposed powering scheme  implies two quadrant power converter
D1-D2 powering: keep present baseline
Implication of 11 T trim on Magnet Protection should be further analysed

## Slide 3: Next steps
Need to review power converter specifications as concerns ripple, precision, accuracy based on latest circuit layout and latest information from:
  Power Converter team
  Magnet team concerning the transfer function of the cold-bore/beam screen system
Propose 19/4?
Need to go through the same specifications as for LHC (see LHC Design report – Section 10.2 as possible reference)

## Slide 4: Next steps
Re-evaluate requirements for ramp rates taking into account target squeeze length, ramp-down/pre-cycle length, separation collapse speed
Determine minimum b* for the ramp and squeeze and take into account of that for the evaluation of the pre-squeeze/squeeze speed and corresponding requirements
Specification of acceleration and ramp rates. Check in particular D2 and Q4 correction (significant increase in inductance in the new design)
Aim for June to complete this review

## Slide 5: Some considerations
The decision about keeping D1 and D2 separate leaves open the possibility to define the length/fields of D1 and D2 independently
b3 and b2 optimized for 6.7 TeV (4.3 T). What about ultimate operation to 4.9 T?
Should we consider to review the length (increase by 10%) and operate to a lower field where the dependence of b3 on the field is smaller?