## Slide 1: News on TDR – ECRs
I. Bejar Alonso
Configuration, Quality & Resources Officer
TCC – 21st July 2016

## Slide 2: Since last time we presented the ECRs
In June 2016 there was a review of the baseline following the cost-reduction process
Many changes in the Baseline were introduced (See presentation from L. Rossi on 23rd June)
A new version of the TDR (V0.1) shall be issued the first week of October and sent to the Cost & Schedule Reviewers
Many of the changes/options have been/will be presented and validated during the TC (circuits, cryogenics, layout, …

## Slide 3: Has been decided …
To concentrate in the issue of the new TDR v01 on time for the Cost & Schedule review containing all changes and showing clearly the new Baseline.
To prepare one “ECR by WP” enumerating all changes since the PDR
To prepare a transversal ECR for the circuits to which there will be references in the WPs concerned.
To put as obsolete previous not approved ECR when they can be replaced by the new ECR by WP

## Slide 4: Concentrate all efforts on a new version of the TDR