## Slide 1: FCC-hh experiment Integration procedure

## Slide 2
Base Line Design
  Exception was made in the forward Muon Chambers
  The use of iron in between the muon chambers is a possibility
Detector overview

## Slide 3
Experiment integration
1 - Install Central Solenoid

## Slide 4
Experiment integration
2 - Install 1st HCal module with 1st Ecal Module

## Slide 5
Experiment integration
3 - Install 2nd HCal module

## Slide 6
4 - Install 3rd HCal module
Experiment integration

## Slide 7
5 - Install 2nd ECal module
Experiment integration

## Slide 8
6 - Install Inner Tracker
Experiment integration

## Slide 9
7 - Install the last Ecal and HCal module
Experiment integration

## Slide 10
8 - Install Forward Tracker module
Experiment integration

## Slide 11
9 - Install Muon Chambers onto the solenoid
Experiment integration

## Slide 12
9 - Install Muon Chambers onto the solenoid
Experiment integration

## Slide 13
10 – Install Forward Muon Chambers
Experiment integration

## Slide 14
11 – Install the Forward Solenoid support structure
Experiment integration

## Slide 15
12 – Install bottom half of the Radiation Shield
Experiment integration

## Slide 16
13 – Install Forward Solenoids
Experiment integration

## Slide 17
14 – Install bottom half of the radiation shield nose
Experiment integration

## Slide 18
15 – Align forward solenoid with the experiment and install part of the beam pipe
Experiment integration

## Slide 19
16 – Install Forward Trackers
Experiment integration

## Slide 20
16 – Install Forward Trackers
Experiment integration

## Slide 21
16 – Install Forward Trackers
Experiment integration

## Slide 22
16 – Install Forward Trackers
Experiment integration

## Slide 23
16 – Install Forward Trackers
Experiment integration

## Slide 24
17 – Install top half of the Radiation Shield
Experiment integration

## Slide 25
18 – Install top half of the Radiation Shield nose
Experiment integration

## Slide 26
19 – Install Muon Chambers
Experiment integration

## Slide 27
20 – Install Spokes
Experiment integration

## Slide 28
21 – Connect Spokes to main cryostat
Experiment integration

## Slide 29
22 – Install Muon Chambers
Experiment integration

## Slide 30
22 – Install Muon Chambers
Experiment integration

## Slide 31
23 - Install Forward ECal support structure
Experiment integration

## Slide 32
24 - Install bottom half of the ECal Radiation Shield
Experiment integration

## Slide 33
25 - Install Forward ECal
Experiment integration

## Slide 34
26 – Align the off-centered ECal with the experiment and close Beam Pipe
Experiment integration

## Slide 35
27 – Install the top half and close the radiation shield
Experiment integration

## Slide 36
28 – Install remaining Muon Chambers
Experiment integration

## Slide 37
29 – Move Forward Muon Wheels to their final position
Experiment integration

## Slide 38
COMPLETE ASSEMBLY
Experiment integration

## Slide 39
Services Routing
Inner detectors cables and services are routed to the exterior of the detector and then to a side cavern.
Forward detectors will make use of flexible chains that will be placed on trenches allowing only for longitudinal movements.
For simplicity, only the services routing of the muon chambers in the forward direction are shown in the pictures above.

## Slide 40
Short opening scenario
1 – Slide the Forward Muon Chambers away from the experiment

## Slide 41
2 – Open Radiation Shield
Short opening scenario

## Slide 42
3 – Compact Muon Chambers and disconnect Spokes
Short opening scenario

## Slide 43
4 – Move Forward Solenoid close to Forward ECal
Short opening scenario

## Slide 44
5 – Install support for HCal
Short opening scenario

## Slide 45
6 – Slide HCal outwards
Short opening scenario

## Slide 46
6 – Slide HCal outwards
Short opening scenario

## Slide 47
Short Opening final layout
Short opening scenario

## Slide 48
Long shutdown scenario
1 – Slide the Forward Muon Chambers 13.5 m away from the Forward ECal

## Slide 49
2 – Remove part of the Beam Pipe
Long shutdown scenario

## Slide 50
3 – Slide the Forward ECal Structure
Long shutdown scenario

## Slide 51
4 – Remove another portion of the beam pipe
Long shutdown scenario

## Slide 52
5 – Remove forward trackers if necessary
Long shutdown scenario

## Slide 53
5 – Remove forward trackers if necessary
Long shutdown scenario

## Slide 54
6 – Compact Muon Chambers and disconnect the spokes
Long shutdown scenario

## Slide 55
7 – Move Forward Solenoid towards the forward ECal
Long shutdown scenario

## Slide 56
8 – Remove another portion of the beam pipe
Long shutdown scenario

## Slide 57
9 – Remove top Muon chambers on the radiation shield nose
Long shutdown scenario

## Slide 58
10 – Remove top part of radiation shield nose
Long shutdown scenario

## Slide 59
11– Remove two tracker modules in the forward direction
Long shutdown scenario

## Slide 60
12 – Remove bottom Muon Chambers on the radiation shield nose
Long shutdown scenario

## Slide 61
13 – Install temporary support for HCal and ECal Modules
Long shutdown scenario

## Slide 62
14 – Remove HCal and ECal module
Long shutdown scenario

## Slide 63
15 – Move HCal and ECal module next to the forward solenoid
Long shutdown scenario

## Slide 64
15 – Move HCal and ECal module next to the Forward Solenoid
Long shutdown scenario

## Slide 65
16 – Remove another portion of the beam pipe
Long shutdown scenario

## Slide 66
17 – Extract inner trackers
Long shutdown scenario

## Slide 67
Cavern
Maximum length experiment | *75m
Cavern Size (L x W x H) [m3] | 75 x 30 x 35
Main Shaft diameter [m] | 20
Main Shaft usable space [m2] | 18x15
Secondary shaft diameter [m] | 15
Secondary shaft usable space [m2] | 9x5
Main shaft crane requirement [kt] | 2 or 3 (depends on Hcal modularity)
Secondary shaft crane requirement [kt] | 0.6
* Depending on the compromises made, the open experiment length may vary from 70 m to 80m.

## Slide 68
Cavern
Experiment cavern has two shafts
Secondary shaft is off-center
Service cavern is perpendicular to the experiment
Service cavern dimensions are 15 x 20 x100 m3 (HxWxL)
1mT line is at half length of the service cavern
Most sensitive electronics can be placed further from the magnet system