## Slide 1: East Area Renovation Kick-off meeting Introduction
Sébastien Evrard / EN-EA, 22-07-2016

## Slide 2: Why are we meeting here today?
DG talk in June 2016

## Slide 3: Decision making process
  East area day 2012  Concept & layout approved https://indico.cern.ch/event/167761/
LS1: DIRAC dismantling, CHARM and IRRAD installation
LS2 days (September 2015)
  Strategy and plan for the next 5 years:
  It is challenging to conduct the consolidation of EA and NA in parallel  Prioritisation of activities based on risk analysis
  Unique opportunity to include energy efficiency and equipment standardization solutions
  Focus now on East Area consolidation and complete it by the end of LS2.
  North Area: focus on urgent consolidation items and complete the main consolidation after LS2.
Chamonix (January 2016)
Consolidation day (February 2016)
Finance Committee (June 2016)  MTP approval

## Slide 4: Agenda
https://indico.cern.ch/category/8407/