## Slide 2: First Ideas for Linac4 Reliability Run
A. Apollonio, O. Orozko, J. Uythoven
Workshop follow-up meeting II
CERN, September 6, 2016

## Slide 3: Goals and Schedule
Lasting 6 months, starting in spring 2017
Running from CCC (OP)
Ideally: machine should run steadily without any change at nominal parameters
In practice, if not possible:
  Decide on reference parameters to be kept throughout the reliability run
  Or plan for systematic change (disadvantage for reliability estimates)
  Check with HW experts if need for maintenance (mini-TSs)
    If yes, possibly: 1 month run periods + mini TS
    Think about strategy of replacement vs repair for faults occurring during the run
    Track spare parts
    When replacing components, identify root cause leading to failure (see AFT)

## Slide 4: Team for Reliability Run Follow-up
Team of people (mixed expertise) required to manage the reliability run
Discussions ongoing to have a small team defined:
  ABP (commissioning + Linac OP)
  RF (equipment experts)
  MPE  reliability
  MPE  MPP
  OP  operation from CCC
Accelerator Fault tracking will be ready for the reliability run
  Need to define responsible to ensure consistent tracking
  Define fault tree and discuss with equipment experts reasonable granularity
  Make sure the fault root cause is always identified (beyond AFT)
Aim: ready by December with a plan for spring 2017

## Slide 5
Thanks a lot for your attention!
06/09/2016