## Slide 1: Project Milestones a first look from me…

## Slide 2: Main Project Milestones
EYETS prototype installation – end 2016
PS prototype installation – end 2017
  Is the location known?
Series installation for LIU - 2019/2020
  8 for PSB, 5 for PS, 5 for SPS + spares + extra mechanics for ESS?
  Are these numbers agreed? Are the locations known?
Commissioning with beam, all injectors – post-LS2 commissioning (?)
HL-LHC prototype installation?

## Slide 3: Next actions and questions
Sub-project milestones
  Mechanics (Dmitry/William)
  Control system hardware and software (Jonathan)
  Acquisition system hardware and software (Jose)
  Project approval documentation (ECRs DICs etc.) (all)
Requests for manpower, lab space etc (all)