14.4. Readout systems for innovative calorimeters
Dirk Zerwas (LAL) and Katja Krüger (DESY)
WP 14.4
Paris, April 5, 2017
Milestone 58: Definition of optical and electrical coupling of readout, interface functionality and DIF design
Deliverable 14.5: Common running of calorimeter prototypes
Deliverable 14.6: Adaptation of readout system for operation in compact LC detectors

---
Milestone 58: Definition of optical and electrical coupling of readout, interface functionality and DIF design
Verification: DIF data sheets
Date: Months 24
Comment: not defined for a specific detector
Status: delivered preliminary paper this week to WP14 management
IPN Lyon
Implementation of a GBT based communication for Roc chips, synergy with development for CMS muon RPCs
Status: on-going
DESY
Design and production of a new DIF for scintillator readout
Status:
20 DIFs produced, used successfully in a 15 layer testbeam in July/August 2016 at DESY without and with power pulsing
~30 more will be produced soon for next CALICE AHCAL testbeam prototype

---
Milestone 58: Definition of optical and electrical coupling of readout, interface functionality and DIF design
Verification: DIF data sheets
Date: Months 24
Comment: not defined for a specific detector
Status: delivered preliminary paper this week to WP14 management
SDHCAL:
Control >=432 HARDROC
2x I2C bus config
2x serial links for data
FPGA+MCU
Gbit transfer
First tests performed
AHCAL
3X6 HBUs
72 SPIROC2
Custom protocol to LDA
FPGA+MC
Produced and tested

---
Deliverable 14.5: Common running of calorimeter prototypes
Description of subtask 14.4.1: “For Linear Collider Detectors system aspects become increasingly important. This includes the interfacing of sub-detectors to a common data acquisition. This task assures the integration of different calorimeter technologies into the DAQ system developed in WP5.”
Deliverable: Data acquisition system to allow for a common data taking of different highly granular calorimeter prototypes in beam tests at CERN and DESY. These tests should provide data files containing events synchronised between the subsystems.
Date: Month 36
Status:
within WP5, milestone 25 in July 2016 was document on “HARDWARE AND SOFTWARE INTERFACE SPECIFICATION FOR AIDA-2020 COMMON BEAM TESTS”
first combined testbeam already happened, but not yet with WP5 DAQ system and data files containing synchronised events
more testbeams planned for 2017

---
Deliverable 14.5: Common running of calorimeter prototypes
combined AHCAL + beam telescope running
2 times 1 week of beam time in October and December 2016 at DESY
6 small AHCAL layers + EUDET beam telescope
combined DAQ:
synchronisation of externally triggered (telescope) and auto-triggered (AHCAL) detector
synchronisation based on trigger time stamps and handling of BUSY signals by EUDET TLU
common DAQ based on EUDAQ1.6
(quasi-)online monitoring with DQM4HEP
in October observed some inefficiencies in AHCAL data taking, solved in December
TLU trigger timestamp [25ns]
AHCAL tile position
AHCAL time stamp [1ns]
telescope pixel position

---
Deliverable 14.5: Common running of calorimeter prototypes
combined AHCAL + beam telescope running
2 times 1 week of beam time in October and December 2016 at DESY
6 small AHCAL layers + EUDET beam telescope
combined DAQ:
synchronisation of externally triggered (telescope) and auto-triggered (AHCAL) detector
synchronisation based on trigger time stamps and handling of BUSY signals by EUDET TLU
common DAQ based on EUDAQ1.6
(quasi-)online monitoring with DQM4HEP
in October observed some inefficiencies in AHCAL data taking, solved in December
tests with EUDAQ2 (development within WP5 see talk by Katja):
running with EUDAQ2 works
tested:
two data collectors
higher rate of recorded events
not common running of calorimeter prototypes, but important steps in operation of common DAQ system

---
Common running of CMS HGCAL and CALICE AHCAL prototypes
CMS HGCAL TDR planned for Nov. 2017
HGCAL prototype for silicon part (EE and FH) exists or being built
HGCAL scintillator part (BH) design similar to CALICE AHCAL
evaluate performance by combined beam test
HGCAL EE and FH prototypes
12 layer AHCAL prototype
combined DAQ:
needs synchronisation of externally triggered and auto-triggered detector
learn from synchronisation of beam telescope and AHCAL
discussions started
beam time at SPS for 2017: July

---
ATLAS HGTD
in small gap between tracker and LAr calo
coverage: 2.4 < η < 4.2
LGAD silicon sensors
4 silicon sensor layers w/o tungsten
goal: 30ps time resolution
tested radiation hardness and time resolution of LGAD sensors
3 testbeam periods planned
downselecting of HGTD-Si versus HGTD-SiW planned this year

---
Deliverable 14.6: Adaptation of readout system for operation in compact LC detectors
Adaptation of readout system for operation in compact LC detectors implying optimisation of space and power consumption. Demonstration of concept with existing calorimeter prototypes and proposal of extrapolation to full size detector.
Date: Month 44
Status:
LC size and detector layout under discussion

---
Deliverable 14.6: Adaptation of readout system for operation in compact LC detectors
Definition of space and functionality on going:
Uniformity calls for electronics in gap to HCAL
Separation in R small, even-odd readout
Separate fully detector and readout or not
Examples:
ASU+ Adapter1 + Adapter2
ASU+ Adapter12
ASUspecial
32.5mm

---
Deliverable 14.6: Adaptation of readout system for operation in compact LC detectors
Effective: 67mm-25mm = 42mm

---
Test bench for ASIC tests
Description of subtask 14.4.2: “This activity includes test benches for front-end ASICs of highly granular calorimeters as e.g. those developed in WP4. The test bench is a prototype for mass tests for LC Experiments capable to serve experiments with similar front-end electronics.”
No deliverable/milestone!
Status:
testboard for next AHCAL ASIC (SPIROC2E) in BGA package designed and built, first version of test firmware and software exists
will be used for “mass” testing (~1000 pieces) of ASICs for next AHCAL testbeam prototype, first batch of 400 on the way