## Slide 1: CSP # 1 Cern, 9th july 2009 Accord #3 : superconducting magnets
J.M. Rifflet

## Slide 2: WP 3.4 : Corrector Magnets : Series production
Status :
  not started
Next steps :
  September 2009 : Participation of CEA Engineer to the corrector technical design meetings
WP 3.5 : MQCX magnets ; Quench heater’s series production
Status :
  not started
Next steps :
  CERN : January 2010 : Issuing of technical specification and drawing folder

## Slide 3
WP 3.6 : MQCX magnets ; Fine blanking tooling for austenitic steel collars
Status :
  not started
Next steps :
  CERN : January 2010 : Delivery of collars specification and drawings
WP 3.7 : MQCX magnets ; Fine blanking of austenitic steel collars
Status :
  not started
Next steps :
  CERN : January 2010 : Delivery of collars specification and drawings

## Slide 4
WP 3.8 : MQCX cold masses : Cold bore tubes
Status :
  not started
Next steps :
  CERN : October 2009: issuing drawing and technical specification
WP 3.9 : MQCX model coils
Status :
  not started
Next steps :
  CERN : October 2009: Magnet cross section
  ( meeting end of July in view of choice of one design (between 2 possible) in the frame of CNI-PP-SLHC)

## Slide 5
WP 3.10 : Thermal Studies
Status :
  not started
Next steps :
  September 2009 : heat transfer measurements on SMC classic coil block
WP 3.11 : Race track coils in Nb3Sn
Status :
  Work made in the frame of SMC :
    Tooling procurement
    Winding trial
Next steps :
  September 2009 : Continue the work in the frame of this WP

## Slide 6
WP 3.12 : Coils for Fresca2, 1.5 m model
Status :
  not started
Next steps :
  September 2009 : Coils and Tooling design
WP 3.13 : Nb3Sn Strand
Status :
  Not started
Next steps :
  September 2009 : strand specification
  !!! 31/12/2009 : Deliverable : Report on strand development program : possible only if we succeed in team reinforcement