## Slide 1: TE Infrastructure Projects
PROPOSAL

## Slide 2: Generic TE Infrastructures Project Organization
WPn
TE Space Manager
Member of SMF
Follows Project Preparation from IPP to SIB approval
TE Project Owner
(maitre d’ouvrage)
Overall project management
SMB Project Coordinator
Contract execution, Financial responsibility
TE PPR
Schedule and Cost Quality and Conformity
HSE
Safety Coordinator
WP2
WP1
Typical WPs: Civil engineering, HVAC&Fluids, Electrical, IT, Handling, Integration…
Internal
Space Arrangement
M&O

## Slide 3: Reporting attendance
Kick-off (sign off budget, WPs and personnel)
& Hand-over at termination
Strategic Reviews
(every ~3 m, target is quality and conformity)
Steering/Project Committees
(every ~month)

## Slide 4: Documentation
SMB EDMS
Dedicated TE Project Sharepoint
  Drawings
  Project Organigram
  IPP
  Technical Specs
  ECRs
  Schedule
  Safety Plan
  Quality Control Plan
  Financial Quality Plan
  M&O Plan
  Minutes of Meetings
  SMB to TE Hand-over document (as-built)