## Slide 1: BigPanDA@OLCF: Research Track 4 Update
Jack Wells and Sarp Oral

## Slide 2: Scaling PanDA Operations for ATLAS
Explore the variations along the following four dimensions in the scheduling of PanDA jobs:
Increase number of PanDA pilots/brokers running continuously at OLCF
  Currently at 20 pilots/brokers
  Can we move forward with a study of preemption that would include an increase in pilot/broker count?
Increase the size range of compute nodes launched by PanDA
  Varies between 7 and 300 nodes. No sense to increase with serial data management
Increase time-duration flexibility for jobs launched by the PanDA pilot
  Should be performed in systematic manner
Increase diversity of HENP applications running at OLCF through PanDA.
  TBD

## Slide 3: Monitoring Shared Resources
Quantify compute hours delivered through PanDA that would not otherwise been possible to deliver
  Done
Monitor the scheduling and delivery of leadership-class jobs on Titan during the operation of the PanDA workflow.
  Done, but not documented. Opportunity for more structured study.
Monitor the impact of the I/O associated with the PanDA-enabled payloads on the wider Titan I/O performance.
  Finish analysis on ATLAS/Athena IO footprint and publish
  Perform IO analysis on another payload for which we can recompile with Darshan (e.g., molecular dynamics)
  Perform study on potential IO interference between large Capability jobs (e.g., XGC) and PanDA-enabled workload
Quantify the marginal increase in network contention on Titan‘s interconnection network.
Monitor the marginal increase in contention for access to the data transfer nodes (DTN). TBD
Monitor the increased load on the service-node infrastructure due to the PanDA Pilot jobs.
Quantify the marginal increase in WAN traffic into and out of the OLCF data center. TBD

## Slide 4: Monitoring Shared Resources, continued
“Explore the tradeoffs between data pre-fetch and parallel file-system usage.”
We expect the nature of the operational impacts on the broader system performance to depend rather directly on certain elements of the PanDA payloads deployed,
  Payload check-pointing and/or preemption,
    Can we envision a study of preemption with the current PanDA/ATLAS deployment?
  Destination of the data offload,
  Ratio between input and output data,
  Dependencies between and among tasks,
  Existence of "real time" access requirements.

## Slide 5: PanDA server deployment
“We expect that the experience gained as a result of performing this operational demonstration will be sufficient to position OLCF to deploy, toward the end of our two-year project, a PanDA server instance operated locally and capable of serving the broader OLCF user community.”
  Started this activity in year 1.
  Need more discussion and planning for operational model.
  More discussion of monitoring tasks that are enabled through openshift containers.
We also envision plug-in interfaces to other workload execution systems, e.g. Globus, or Condor.
  What is the opportunity space with this?