## Slide 1: DT Group Meeting Engineering Contributions to Atlas and Neutrino Platform
June 22, 2017
Andrea Catinaccio

## Slide 2
Two engineering projects:
  Atlas ITk Pixel Upgrade
  Neutrino Dune LBNF
Involving a number of DT resources today and in the future
Supported by WP agreements
Many other activities in EO
are summarised in annex
Outline
Atlas Pixel Upgrade
Neutrino LBNF Cryostat

## Slide 3: WP between the ATLAS and EP-DT: 2017-2021
.
https://edms5.cern.ch/document/1735463/1 updated on 16/5/17
CERN groups will contribute at 10% of the ITK Core
DT collaborates in the Development and Construction of the Pixel, plus common items and integration (EDMS 1569301)
Two phases:
Development towards TDR completion (2017 – 2018)
Detector construction phase (2019 – LS3)
TRT, ID, IBL, nSQP, Muon Big Wheels, Atlas Alfa, Atlas AFP Roman Pots, Small wheels (Micromegas, Module 0 completed !)
Consolidation
New detector Projects
Areas of collaboration for engineering activities (as well as M&O, Services)
Pixel Upgrade

## Slide 4
Development work:
  Mechanical design of a Pixel Barrel - inclined layout proposal
  C-composite structures, advanced materials, thermo-mechanical solutions, and global structures.
~ 40g/m
Longeron
Barrel cell
Tilted cell
TRUSS Longeron
(“hybrid” construction)
Single cells and “triplets” have been manufactured and tested (TFM validation)
(1) R&D work towards TDR completion (2017 – 2018)
“Looping” pipe concept

## Slide 5
2. Construction of so-called “Pixel Demonstrator Programme” .
  A full-length active stave – thermo-mechanical and electrical validation at CERN
  DT with ADE: contribute and coordinate the collaboration work with several ATLAS institutes on the Pixel inclined solution
Two year programme launched at the end of 2016
  Engineering Prototypes (several)
  Loading, integration, re-workability and survey
  System test
(1) R&D work towards TDR completion (2017 – 2018)
  ~ 200 modules on 4 lines

## Slide 6
 | Resources (FTE/y) 2017-2018 | Name where applicable
Engineers | 0.4 0.3 0.2 | D.Alvarez A.Catinaccio X.Pons
Technicians | 0.3 0.5 0.5 0.5 | F.Perez J.Bendotti M.Vergain N. Dixon
Designers | 0.7 | J. Degrange
Physicists | 1 | N.Pacifico
 | 4.4 | 
DT Resources Estimated 4.4 FTE (but > 15 p. involved)
Active members are also : F. Boyer (composites), PA (Valery A.), ass tech. (Jan Mladek), FTEC (Ruben Gomez) and a Tech Student (Kari L. Ness), co-funded by ATLAS and DT
Important contributions from DT-EF and
rapidly increasing from DT-DI on DAQ
(1) R&D work Resources: a wide range of skills

## Slide 7
(2) Detector construction phase (2019 – LS3)
Focus on : one third of the pixel outer barrels construction
module, staves, loading, integration, testing, common items integration Tooling, CO2 cooling system, Chip designs.
DT allocates resources to contribute to the following tasks:
Carbon fiber final Staves and Support structures construction
Services integration
Loading with modules and QA
System tests & integration (mechanical integration of staves with support structures).
Autoclave 2.5m x 1 m
The composite lab is now prototyping and producing final CFRP components for most of CERN Experiments
 | Resources (FTE/y) 2019 – LS3 | Name where applicable
Engineers | 0.7 0.4 0.3 | D.Alvarez A.Catinaccio X.Pons
Designers | 0.5 | J. Degrange
Technicians | 0.4 0.5 0.5 | F.Perez J.Bendotti N.Dixon
Physicists | 1 | N.Pacifico
 | 4.3 | 
Estimate of additional resources needed: |  | 
Technicians Physicist Fellow | 1.6 0.5 1 | N.A. N.A. N.A.
Additional manpower needed
Key role of DT composite lab
Assembly space in 154 from demonstrator programme on.

## Slide 8: Neutrino LBNF: Overview
LBNF: Long Baseline Neutrino Facility
  Far detector LAr TPC at SURF
  Near detector at Fermilab
DUNE
(Deep Underground Neutrino Experiment)
~1300km
(http://www.dunescience.org)
Long Wall ~114MN
(11600 T)
Short Wall ~27.7MN
(2800 T)
Inner Dimensions:
L = 62m
W = 15.1m
H = 14m
Size similar to building 156
1500m underground
Four LAr Cryostats (17kT LAr each)

## Slide 9: Some unusual constraints
Severe constraints imposed by shaft size and crane capacity
  Shaft dimensions (cage): 3.77 x 1.42 x 2.13 m (LxWxH)
  Crane capacity: expected max 9.5 ton.

## Slide 10: Re-design of the Cryostat Warm Structure
Since early 2015, 4 design revisions, 3 WP’s, 2 Reviews, next Final Design Review 22.08 with DOE.
  New roof design
  New side wall belts.
  Tolerance compliant
  connections
New end wall
design
  New concept of inner warm membrane with
  stiffened panels and/or IPE 220 beams
  New floor design
MN m connections (6T@100m)

## Slide 11: Very busy people & next Deliverables
Next EP-DT-EO deliverables
  CATIA 3D models and installation sequence (Ch. Bault)
  Final design and structural analysis, (J. Batista Lopes , D. Alvarez , L. D’Angelo)
  Definition of test components (ie full size connections) L. D’Angelo, plus structural calculations above).
  Design and coordination (A. Catinaccio)
  Next: hand over design to construction company in 2018
Four design assessments of load-carrying structure
Analysis Models - Analytical & Numerical (>150 models)
Code Interpretation (EUROCODE 3 & ASME BPVC) (3000 pages)
3D CAD, Assembly (23 models)
Reports (>3300 pages)
Activity FTE/year | 2017 | 2018 | 2019 | 2020 | 2021
5.3, EP-DT-EO staff | 1.35 | 1.0 |  |  | 
5.3, EP-DT-EO fellow | 1.0 | 1.0 |  |  | 
5.4, EP-DI staff | 0.2 | 0.2 | 0.2 | 0.2 | 0.2
total | 2.55 | 2.2 | 0.2 | 0.2 | 0.2

## Slide 12: Thank You

## Slide 13: List of agreed work packages
Available at: EP-DT EDMS:
WP between the ATLAS Experiment and EP-DT for the period 2017-2021 https://edms5.cern.ch/document/1735463/1 updated on 16/5/17
Workpage agreement Engineering support for the LBNF 10kT outer structure - 23-02-2015. Towards conceptual design review mid-June 2015 https://edms5.cern.ch/document/1505004/1 - Version 1
Further work after June 2015 review, described within the framework of a WP between the NP and EP-DT : Version2 https://edms.cern.ch/document/1579843/1
WP’s between the CERN Neutrino Platform and EP-DT 1735471 v.1: a link to WP’s as the LBNF cryostat engineering EP-WP-05 - Version3 and 4

## Slide 14
Activity FTE/year | 2017 | 2018 | 2019 | 2020 | 2021
5.3, EP-DT-EO staff | 1.35 | 1.0 |  |  | 
5.3, EP-DT-EO fellow | 1.0 | 1.0 |  |  | 
5.4, EP-DI staff | 0.2 | 0.2 | 0.2 | 0.2 | 0.2
total | 2.55 | 2.2 | 0.2 | 0.2 | 0.2
EP-DT-EO deliverables:
  CATIA 3D models and installation sequence (Ch. Bault 40% FTE in EP-DT-EO for 2017, 2018)
  Final design and structural analysis, (J. Batista Lopes at 50% and D. Alvarez at 25%, Luca)
  Definition of test components (ie full size connections) (100% L. D’Angelo, for 2017 and 2018 also contributing to the structural calculations of the paragraph above).
  Design and coordination of these activities in 2017-2018: (20% of A. Catinaccio, and 5% in 2019 to 2021 if proven necessary ).

## Slide 15: ATLAS New Small Wheel Micromegas Upgrade (LS2)
Motivation
  The only major detector upgrade in ATLAS for LS2
DT activities within the project
  Design one out of four module types (LM2) and construct module 0
  Develop tooling and assembly procedures for the series production. Train the assembly teams
  Consult and assist the collaboration on the industrial production of the PCBs (micromegas)
  Participate in the development of the resistive coating which is crucial for the success of the project
Notes: In 2009, Still ATLAS, I joined the NSW muon upgrade, the only major upgrade for LS2….
It is a different technology and the Micromegas is a detector for future projects
Important to be present in order to stay in the front line.
Keep and develop the competences within the group. In general, the number of projects are limited.
Actvities Accelerated from 2014

## Slide 16: EP-DT-EO LBNF Contribution Summary

## Slide 17: EO other Projects
Other examples of running projects/ activities (non exhaustive list):
CMS : Upgrade TOB, TIB Upgrade High granularity Si Calorimeter CMS HGCal wafer probe station setup Alice ITS upgrade ITS, TPC, installation LS2 TC integration LHCb upgrade (SciFi tracker), UT detector TC integration, infrastructure design and calculations NA62 (post installation support) GTK integration and micro-cooling Straw detector LCD: CLICdp Vertex, Integration studies HCAL, ILC collaboration Outer tracker support structure prototype Testbeam telescope COMPOSITE LAB Support to Gas Detector R&D lab Support to the Cooling Project (EP-DT-FS) Support to Micro-fabrication Support Catia / Smarteam
Operation Lucasz Plant
modelling
Integration: CMS OUTER TRACKER PHASE 2 UPGRADE
Junction Box for LHCb
detectors: UT & Velo
Alice ITS staves production, Beam pipe production, TC integration