## Slide 1: BigPanDA Work Package 1 The WMS Report
Kaushik De
BigPanDA TIM, Arlington
January 17, 2018
A collaboration of BNL, ORNL, Rutgers, UTA
DE SC0016280 from the Office of Advanced Scientific Computing Research

## Slide 2: Introduction
BigPanDA project is now in the middle of Year 2
Work Package 1 (WP1)
  Software developments for BigPanDA Workload Management System (WMS)
  In support of BigPanDA deployment and operations at OLCF Titan
  Objectives: improve efficiency and add new capabilities
  In this talk we summarize status and plans

## Slide 3: Technical Goals
Improve backfill efficiency
Enable utilization of ALCC allocation
Transition from Pilot 1.0 to Pilot 2.0
Deploy Harvester
Deploy Event Service
Integration with NGE – described in WP3 talk 11:45 and Matteo’s talk 14:30

## Slide 4: Improving BackFill Efficiency
For past ~1.5 years we have been using Pilot 1.0 at Titan
  With a lot of custom modifications specific to HPC/Titan
  Runs as edge service on DTN nodes to submit payloads on Titan
  Used by ATLAS and other experiments/users at Titan
  Works well – 10-20M Titan core hours per month
  But needs to be replaced – this was a temporary hacked pilot
  However, we needed to continuously tweak in 2017 for operations
    To improve efficiency of backfill – achieved 95% overall utilization in November!
    To reduce I/O bottlenecks – see next talk on WP2
    To streamline job startup
  See Danila’s talk at 16:15 today for results from ATLAS

## Slide 5: Enabling Utilization of ALCC Allocation
90M core hours of ALCC allocation for ATLAS on Titan
  Required changes to pilot – scheduling policy is different than backfill
  Started with custom tasks – queue wait time is not a problem
  Working to reduce queue wait time through intelligent scheduling (late binding)
    Use knowledge of queued jobs to schedule work as late as possible
    Allows use of allocation for the highest priority task (fastest execution)
    See talk by Titov Thursday morning
  Work in progress – to be implemented in Harvester

## Slide 6
From
T. Maeno

## Slide 7
From
T. Maeno

## Slide 8: Transition from Pilot 1.0 to 2.0
Pilot 1.0 has been used by PanDA for >10 years
Pilot 2.0 development is ongoing – not used in production yet
  Some components are available and being tested
In the meantime, HPC’s have been using miniPilot
  MiniPilot - a lightweight Pilot 2.0 component available for development testing
  Will start migration to full Pilot 2.0 in the Spring
Pilot 2.0 was developed from scratch with HPC capabilities

## Slide 9
From
P. Nilsson

## Slide 10: Harvester
Harvester is a new component of PanDA
  Autonomous light-weight stateless service between PanDA server and Pilot
  Provides intelligent pilot scheduling capabilities
  Works with (and shares components with) Pilot 2.0
  Crucially important for HPC’s – Titan
  In active development, testing and prototyping at Titan
See talk by Danila and Pavlo 14:00

## Slide 11
From
T. Maeno

## Slide 12: Event Service
New service for PanDA
  Allows processing of small chunks of data – file size becomes irrelevant
  Very powerful in conjunction with event streaming service – being developed
  Allows preemption of jobs without loss of the work done till preemption
  In early production stage
  In use for 25k-50k cores for ATLAS daily
  High priority for deployment at Titan – but waiting for Pilot 2.0 and Harvester (Yoda in previous slide)

## Slide 13
From
P. Nilsson

## Slide 14
From
W. Guan

## Slide 15: Schedule and Plans
The 5 development tracks described + NGE are the highest priority
  Additional areas include Jumbo jobs, Task Management, Data movers… in progress
  The BigPanDA team is fully integrated with ATLAS PanDA development team
  However, support of continuous operations is higher priority
Progress is limited by developer effort available
All 5 areas described are expected to be operational in Spring 2018