## Slide 1: n_TOF Report
Daniela Macina
n_TOF Run Coordinator
CERN
55th INTC Meeting, 8-9 February 2017

## Slide 2: OUTLINE
Follow up Shutdown Activities
Proton delivery from PS
First Operation in 2017
Conclusions

## Slide 3: Follow up shutdown activities
Safety: SIR course to enter the experimental areas under evaluation by the
appropriate bodies. It will be made available in August and will become
mandatory by the end of the year
Cooling in EAR2
Rack area
Bunker
21.6 °C
20.2 °C
21.6 °C
20.6 °C

## Slide 4: Proton delivery from PS
Chart: 
Intensity (Charge)
1-May 27-June 20-Nov
Achievable Integrated Intensity (1.85E+19)
Planned
Measured

## Slide 5
Wk | 18 | 19 | 20 |  | 21 |  | 22 |  | 23 |  | 24 |  | 25 |  | 26 | 27 | 28 |  | 29 |  | 30 |  | 31 |  | 32 |  | EAR1
Mo | 1 | 8 | 15 |  | 22 |  | 29 |  | 5 |  | 12 |  | 19 |  | 26 | 3 | 10 |  | 17 |  | 24 |  | 31 |  | 7 |  | 
Tu |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
We |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Th |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fr |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Sa |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Su |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
May
June
July
Aug
n_TOF Schedule 2017 ver. 1.3
July
May
June
Aug
Wk | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | EAR2
Mo | 1 | 8 | 15 | 22 | 29 | 5 | 12 | 19 | 26 | 3 | 10 | 17 | 24 | 31 | 7 | 
Tu |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
We |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Th |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fr |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Sa |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Su |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
16O & detector test
69,71Ga (4.0x1018)
246Cm+244Cm (8.0x1018)
Beam profile XY MGAS
89Y+88Sr (3.5x1018)
Beam profile
XY MGAS & Simon 2D
Detector test
Test magnet & filter box
Program for 2017 (first part)

## Slide 6: Beam profile measurement
XY MICROMEGAS
(both mesh and anode segmented into strips)
Si 2D
XY MICROMEGAS
Strip nb (1.1 mm width)
neutron converter: 235U
235U(n,f)
Ar + 10% CF4 + 2% iC4H10
FF
Anode:
charge- collection
Mesh :
charge+ collection
Cathode signal for the fluence extraction
Very preliminary !
2 days data taking !!

## Slide 7: 69,71Ga(n,γ) measurement (EAR1)
Reactions important for the astrophysical s-process which produces about half of the elements heavier than Fe

## Slide 8: 69,71Ga(n,γ) measurement (EAR1)
Very preliminary !!
Resonance from 71Ga contamination
Region interesting
for Astrophysics
Region interesting
for Astrophysics

## Slide 9: 244,246Cm(n,γ) measurement (EAR2)
Samples radioactivity: 1.2GBq / target
Investigated two possible experimental setups:
Detectors shielded with lead, to improve the capture to background ratio.
Detectors without lead shielding, with higher detection efficiency.
Best configuration was the one without the lead shielding:
3 C6D6 detectors, placed very close and perpendicular to the beam pipe. The source is in the middle.
Measurement important
Neutron Capture Cross Sections of minor actinides (MAs) and long-lived fission products (LLFPs) are important:
for improving the performance and safety of our actual reactors,
for designing new types of reactors & for reducing the high-level radioactive Waste (transmutation)

## Slide 10: 244,246Cm(n,γ) measurement (EAR2)
Preliminary results show that is possible to measure the 244Cm capture cross section up to 200-250 eV, as expected (246Cm data taking will start by the end of the week).
In the bottom figures, part of the obtained 244Cm data, together with the 244Cm and 240Pu cross section shapes (the sample also contain 240Pu, which comes from the decay of the 244Cm), for comparison. Note that the effect of the resolution function has not been included in the 244Cm and 240Pu shapes.
Very preliminary !!

## Slide 11: Summary and conclusions
Shutdown activities: all completed
PS performance very good
First experiments are taking good data